# Research on the Network Consumer Customized Order Processing Based on Multi-Project Management Theory

1. WANG Rui  2. YANG Ye  3.TANG Jiao

Business School, Sichuan University, Chengdu, P.R.China, 610065

Abstract  With the rapid development of e-commerce, as well as the pursuit of product with the unique personality, more and more enterprises, websites and online shops began to carry out the consumer marketing. This new business model requires efficiently and orderly conduct of a large number of network orders in co-integration process in the following order: orders received to orders classification to Production organization to distribution, so as to maximize customers’ satisfaction in online shopping and effectively reduce the additional cost which may pay and difficult to accurately assess. Therefore, this article will classify these network orders into different types and consider them as different property projects according to the custom and distribution requirements points. Through the introduction of multi-project management theory and method, we establish a multi-target uncertainty planning model with target being minimizing additional cost of the enterprise and maximizing the customer overall satisfaction and the additional cost being measured by fuzzy number. The results of calculation examples corresponding to the model show that the model is feasible and effective in its consumer customizable timely response and multi resource allocation.

Key words  Network customized marketing, Order processing, Multi-project management theory, Fuzzy variable, Multi-objective programming

## 1 Introduction

With the continuous improvement of living standards, as well as the consumers’ pursuit of product with the unique personality and diversity, more and more enterprises, websites and online shops began to carry out the customized marketing. The so-called Customized Marketing means that a company treats each customer as a separate segment of the market on the basis of large-scale production and arranges the marketing mix strategies according to the specific needs of each individual to meet each a customer’s specific needs[1]. The popularity of the network offers a new way for enterprises to carry out customized marketing—Network customized marketing. The low cost, high efficiency and the convenience of information interaction brought by the network has changed the traditional way of marketing and broken the traditional custom limitations of space and time.

In the network customization marketing, consumers mainly reflect their personality preferences through the orders, so the primary task of the network marketing companies or businesses is processing orders. Considering that such enterprises or businesses may receive mass of orders from all over the country and even around the world within a period of time, is the core issue for such enterprises to enhance business performance in terms.

In essence, network consumer customization is a mass customization in electronic commerce mode and multi-project management has its unique advantages in mass customization. Therefore, introduction of multi project management theory and methods in this new business model for the effective using of corporate resources, managing multiple order items in the organization, coordination of multiple orders of selection, evaluation, planning, control and execution, and closing the work and making the optimum comprehensive effect of all orders for the project execution would be a beneficial attempt to co-process orders under this new business model.

## 2 Research status

There are many theoretical discussion about network marketing custom, the general order processing methods and theories and methods of multi-project management.

### 2.1 Network customized marketing

Petri Suomala, Matti SievaKnen and Jari Paranko summarized the meaning of the concept of customized marketing are and explained the significance of customized parts in the metal industry as an example[2]. HsiangchuLai and Tzyy-Ching Yango establish a framework for customized network marketing on the base of data source and data type[3].

SHI Zhu-qin introduced the process to establish personalized clothing network configuration system, build a mode which allowed Cooperative operation between enterprises and customers and described the application of online configuration system[4]; YI Shen-yu researched the current Internet clothing customized marketing services value chain and analysis the value-added process in Clothing Customized Marketing [5].

### 2.2 General order processing method

F.J.Vasko orders the importance of orders and built a multi-property expert support system to evaluate customer and order [6] .

WANG Qian-li simplified the printing order sorting into single sorting. Simultaneously, executed the minimum order lists’ advance/tardiness , applied the algorithm’s proper section in the model .The algorithm has been applied to practical printingsorting and obtained benign outcome [7].

### 2.3 Multi project management

K. Bouleimen and H. LeCocq proposed an efficient simulated annealing algorithm for Resource-Constrained of project scheduling problem, the acronym for the RCPSP and the multi-mode multiple resource-constrained project scheduling problem (MRCPSP) [8].

E.W. Hans, W.Herroelen, R.Leus and G.Wullink discussed the organization framework using the complexity and uncertainty on the basis of the previous studies and divided organization into four types: the one with Low variability and a low dependency, the one with Low variability and a high dependency, the one with high variability and a low dependency, and the one with high variability and a high dependence. They also discussed the relationship between resource-constrained project scheduling problem (RCPSP) and Rough Cut Capacity Planning (RCCP) based on it [9].

Noud Gademann and Marco Schutten discussed the links and differences between RCCP and RCPSP, constructed the basic model and extension of the tactical layer with minimizing additional costs as the goal and the sequence of work packages as constraints and use the heuristic algorithm to solve it, and compared the advantages and disadvantages of the results. However, their study did not consider the combination of resource allocation and strategic orientation [10].

For the companies and businesses engaged in network consumption custom marketing, processing the orders in different categories has no doubt similarities in essence with multi project management process: a multi project environment can be generated in the network consumption custom marketing if we integrated the orders sent to the same city for a period of time so as to form different projects.

### 2.4 Fuzzy variables and fuzzy expectations measure

A fuzzy variable is defined as a function from a credibility space  to the set of real numbers. Let § be a fuzzy variable defined on the credibility space. Then the set

is called the -level set of. Especially, the set  is called the support of, where  is the kernel of the credibility space

Let  be a fuzzy variable defined on the credibility space. Then its membership function is derived from the credibility measure by Membership function represents the degree of possibility that the fuzzy variabletakes some prescribed value.

By a triangular fuzzy variable we mean the fuzzy variable fully determined by the triplet

(a, b, c) of crisp numbers with a < b < c, whose membership function is given by

(2.1)

Let  be a fuzzy variable. Then the expected value of is defined by  provided that at least one of the two integrals is finite.

Let  and  be independent fuzzy variables with finite expected values. Then for any numbers a and b, we have[11]. The unit cost of the additional cost of network consumption custom enterprise resources is not static, but will be affected by economic, political, market and other external environment, so representing the extra cost of the resources as a fuzzy number has practical significance.

Therefore, this article make some improvement on the base of original multi-project management RCCP deterministic model with minimizing additional resources as a goal: Added the definition of customer satisfaction, set the additional cost of the enterprise resource as a triangular fuzzy number, and eventual establish a multi-objective uncertain programming model which pursues these two goals: the lowest additional cost of enterprises and the highest customers’ satisfaction degree to provide those enterprises a new theoretical basis.

## 3 Model description

The orders sent to the same city will be integrated for a period of time as a project and the project delivery time is unified. At the beginning of the project Enterprises will make preliminary scheme according to the importance of project and production experiences in the past, including the completion time of all products under the normal capacity, the amount of resources each product needed in that situation, as well as the amount of resources allocated to each project.

However, in the actual production process the mission may not be completed within the delivery time required by customers. Under these circumstances, in order to complete the project within the required time, additional resources need to be used, such as outsourcing, overtime work and so on. As a result, minimizing additional cost is not only the business goal the pursuit of goals but also one of the goals of the model in this paper. The maximum customer satisfaction is the second goal of the model, which is based on the rate that delivery on time reaches a certain standard. So this paper establishes a mathematical programming model to achieve the optimal allocation of limited resources and to maximizing customer satisfaction.

The unit cost of additional resources is not determined, so fuzzy variables are needed to be introduced as the unit cost of additional resources in the model.

### 3.1 Model assumptions

Before establishing the mathematical model, the following simplification and assumptions about the problem need to be made:

(1) Omit the intermediate time on the road which means that the time when the customers received product is equal to the delivery time.

(2) This paper mainly considers three kinds of key resources: k1 is on behalf of manual labor; k2 is on behalf of the machine work and k3 is on behalf of raw materials.

(3) There exist a certain form of functional relationship between the customer satisfaction for product and the amount of resources each product used, and the function form of all orders are the same.

(4) Measure time in days.

### 3.2 model constraints

As is discussed in this paper, the main constraints are:

(1) The rate that delivery on time reaches a certain standard；

(2) The amount of resources each product needed under the normal capacity is lower limit to the amount of resources. The amount of resources required will grow at an exponential rate when the completion time is earlier than the expected completion time under the normal capacity.

(3) The companies will allocate the amount of resources for each project, the surplus is the amount of additional resources.

(4) Time is an integer variable.

The parameters and the variables will be used in the model are defined in table1.

Table 1  Definition of parameters and variables

| Variable | Description |
| --- | --- |
| rmn1 | the manual labor time used for order n in project m |
| rmn2 | the machine work time used for order n in project m |
| rmn3 | the amount of raw materials used for order n in project m |
| tm | the completion time of the project m |
| Parameter | Description |
| Tmn | the completion time required by customer n in project m |
| Xmn1 | index weight on product performance scored by customer n in project m |
| Xmn2 | index weight on product appearance scored by customer n in project m |
| Xmn3 | index weight on timeliness of delivery scored by customer n in project m |
| pm | index weight on project m scored by enterprise |
| ci | the unit cost of additional resources |
| ui | the amount of additional resources |
| a | a certain standard the rate that delivery on time must be reached |
| Lm | the amount of manual labor allocated to project m everyday |
| Mm | the amount of machine work allocated to project m everyday |
| R | the total amount of raw materials |
| Ri | the amount of resources each product needed under the normal capacity |
| T | the completion time of all products under the normal capacity |

### 3.3 Customer satisfaction measure function

For customized products, the impact of customer satisfaction on the product can be roughly divided into three categories: product performance, appearance and timeliness of delivery. But not all customers weight the same on the three factors, so in order to understand the customer satisfaction of products more accurately, companies can add a questionnaire in the ordering website to obtain each customer’s index weight on such three indictors.

Product performance and appearance of the indicators can be expressed as a function of the amount of resources in the form of:

(3-1)

(3-2)

And the customer generally take timely delivery for granted, therefore the components of the product's satisfaction comprised by timely delivery is

(3-3)

In summary, customer’s satisfaction function can be expressed as the amount of resources used, the delivered time and customer’s index weight:

(3-4)

(3-5)

### 3.4 Measure function of extra cost and fuzzy expected value of the objective function

The unit cost of the additional resources is uncertain and in this paper the additional cost is represented as a fuzzy variable, that is, the unit cost is a fuzzy variable, and take the triangular fuzzy variable, such as:

(3-6)

The expected value of the triangular fuzzy variable is :

(3-7)

Because of the independent of c1, c2, c3,

(3-8)

### 3.5 Fuzzy multi-objective programming model

Therefore, a fuzzy multi-objective programming with the objective of minimum cost and maximum customer satisfaction is established:

(3-9)

(3-10)

Constraint condition:

(3-11)

(3-12)

(3-13)

(3-14)

(3-15)

(3-16)

(3-17)

(3-18)

,, is independent of each other and triangular fuzzy function

In the model, the formula (3-9) represents the objective function of minimize additional cost; (3-10) represents the objective function of maximum customer satisfaction; formula (3-11) ensure on-time delivery rate; (3-12),(3-13)and(3-14) are expressions of additional resources used, (3-15),(3-16) and (3-17) represent the relationship of the amount of resources used and the delivery time; 3-18 is the lower limit of each project’s resources used, that is the minimal amount of resources products required regardless of product completion time.

## 4 Example

Assume that a company received three orders in a period of time, after the classification and recognition, they formed two projects. There two orders in the first project and one order in the second project and delivery on time rate is 80%, that is, M equals 2, a equals 80%. c1, c2, c3 are triangular fuzzy numbers and the value are (4,5,6), (3,4,5), (2, 3,4). The total amount of raw materials is 15. Under normal production capacity, enterprise needs 5 days to complete the order, each order need 10 units of labor, 5 units of machine operation and 4 units of raw materials, and the enterprise distribute 4 units of labor and 3 units of the machine operation per day to project 1, 2 units of labor and 1 units of the machine operation per day to project 2. So the model becomes:

Constraint condition:

To solve this multi-objective uncertainty model in this paper, weight multi objectives into single objective. Since now the companies are more concerned about the cost more than customers’ satisfaction, minimization the cost weights 0.7 and maximizing customers’ satisfaction weights 0.3. According to fuzzy expected value model in this case, using Lingo13 to solve, the result is shown in table 2.

Table 2  Solution of the model

| variable | t1 | t2 | r111 | r112 | r113 |  |
| --- | --- | --- | --- | --- | --- | --- |
| value | 3 | 4 | 10 | 5 | 4 |  |
| Variable | r121 | r122 | r123 | r211 | r212 | r212 |
| value | 18.8 | 7.1 | 9.52 | 13 | 5.5 | 4.8 |

And the additional cost equals 122.36, the total satisfaction degree equals 13.90.

## 5 Conclusions

In this paper, we provide a new order processing method for the modern social network consumer oriented customization enterprises. We consider network order processing as project management, combining with multi-project management theory, and establish a multi-objective uncertain programming model which pursues these two goals: the lowest additional cost of enterprises and the highest customers’ satisfaction degree. Finally, we solve the model with lingo which provides an effective and feasible method for the order processing of the network enterprises.

References

[1]	ZHANG Wei-dong. Electronic commerce world, Sept 2008: 52-53(in Chinese).

[2]	Petri Suomala, Matti SievaKnen, Jari Paranko. The Elects of Customization on Spare Part Business: A Case Study in the Metal Industry[J]. Int. J. Production Economics, 2002(79): 57-66.

[3]	HsiangchuLai, Tzyy-Ching Yango. A Group-based inference Approach to Customized Marketing on the web integrating Clustering and Association Rules Techniques[J]. Department of information Management, 2002.

[4]	SHI Zhu-qin. Probe into the Marketing Mode for Personalized Garment Network Customization, Shanxi science and technology, 2014(29): 113-115(in Chinese).

[5]	YI Shen-yu, SONG Yi. Analysis on the Value Chain of Internet Clothing Customization Marketing Service, Business culture, 2014: 196(in Chinese).

[6]	F. J. Vasko, M. L. Cregger, L. GLutsko, D. D. Newllart, D. J. Renn, A MultiPle Attribute Basede ExPert SuPPort System for Customer Order Evaluation[J]. The Joumal of the Operational Research Soeiety, 1990. 41(11): 1077-1080.

[7]	WANG Qian-li, WANG Jian. The Application of Ant Algorithm to Order Sorting, Journal of Xi’an aerotechnical college, Jan 2007(25): 67-68.

[8]	E. W. Hans, W. Herroelen, R. Leus, G. Wullink. A Hierarchical Approach to Multi-project Planning Under uncertainty[J]. Department of Decision Sciences and Information Management, 2007(35): 563-577.

[9]	Noud Gademann and Marco Schutten, Linear-Programming-based Heuristics for Project Capacity Planning[J]. IIE Transactions, 2005(37): 153-165.

[10]	J. F.  Goncolves, J. J. M. Mendes, M. G. C. Resende. A Genetic Algorithm for the Resource Constrained Multi-project Scheduling Problem[J]. European Journal of Operational Research, 2008(189): 1171-1190.

[11]	LIU Bao-ding. Foundation of Uncertainty Theory. Tsinghua University Press. 2003: 92-123.