# Research on the Government Supervision and Management in Public Rental Housing Construction—Chongqing

1. MAO Ying  2. XUE Xiao-dong

School of Political Science and Public Administration, University of Electronic Science and Technology of China, Chengdu, P.R. China, 611731

Abstract  Developing public rental housing and providing the basic housing security for housing difficulties of urban low-income families, new employees and migrant workers have an important significance in improving housing security system, achieving the goal that each family owes a house to live in and promoting economic development steadily. In the construction of the system, Chongqing has made a positive exploration and beneficial practice. However, the public rental housing system in China is still in infancy currently. How the government carries out the effective supervision should be the problems that need to be further solved for the public rental housing system in the theory and practice. This paper analyzes the existing problems and weaknesses in certain aspects of public rental housing in Chongqing, and puts forward some suggestions on strengthening supervision and management in the construction process.

Key words  Public rental housing, Project management, Government supervision and management, Suggestion

## 1 Introduction

Along with the rapid growth of China’s economy and the accelerating urbanization pace, the real estate industry in our country has made a rapid development and remarkable achievement, the size of the real estate is increasing on the annual basis and the living conditions of most residents have improved greatly. However, with the continual expansion of residents housing consumption demand, the improvement of the housing level requirement, the scarcity of land resource, the in-normal real estate market and the rigid demand of city housing, the unreasonable house prices, unsatisfied rigid demand, increasingly fierce speculative demand and quick-rise commodity house prices appeared in China’s real estate market have been increasingly prominent. Although our country has issued a relatively strict control policy on the real estate market, the house prices in a part of cities are still rising sharply[1].

In order to ensure that each of the low-income group has a house to live in, our country has issued the housing security policy to promote the affordable housing construction of low-rent housing and low-cost housing. At present, our country has established the low-cost housing and low-rent housing system in most areas, but the application standard has caused that the city low-income residents, college graduates and foreign personnel still can not enjoy the benefit of affordable housing policy. Under this circumstance, the public rental policy is issued in Chongqing and gradually becomes the national sample—Chongqing public rental mode—Chongqing municipal government has researched the housing security problems for many times, after a full discussion, it has made a decision to start the large-scale public rental construction, and explored to establish the “double track” city housing supply mode of the “market and security”: 30% of the total housing in general is guaranteed by the government, 70% is allocated by the market, forming the city housing regulation ideas of “low-end has the security, medium has the market, and high-end has constraint”.

Housing problem concerns thousands of families, which is not only an economic problem, but also an important people’s livelihood problem. If the housing problem can not be well solved, it will affect the national stability and the construction of harmonious society. Therefore, the government should address the common people housing as an important livelihood issue in the first place. If not, it could trigger social contradictions and cause social unrest. At present, the public rental system in China is still in its infancy. How to display the advantage of the public rental housing in perfecting our country's housing security system, regulating the real estate market and improving people’s life quality will be the problem that needs to be further solved for the public rental housing system in the theory and practice. However, the supervision mechanism effect of current public rental housing construction is not ideal[2], just like the construction process of low-cost housing and the affordable housing, it exists the problems of insufficient execution. In the current construction process of the public rental housing, the government supervision and management also has all kinds of defects. As a government leading engineering of the public rental housing construction, the government’s supervision and management is extremely necessary[3], while few scholars both at home and abroad have researched on this aspect. This paper analyzes the existing problems and weaknesses in the construction of certain public rental housing in Chongqing, and puts forward some suggestions on strengthening supervision and management in the construction process for government.

## 2 Theoretical framework and research case

### 2.1 Public rental housing

The definition of public rental housing is changing with the age, geographical and economic level. Earlier Carver[4] define the public rental housing in Toronto as construction from the government investment, can be rented by all the citizen. And most of those locations are in the outskirts of the city.

With different, the definition of public rental housing in Chongqing is: Under the background of housing marketing, the government provides the policy support, limit the dwelling size and provide preferential lease price, while the government or entrusted agencies hold property, lease the housing for those un-employee in the city or housing-difficulty families in housing.

### 2.2 The research on public rental housing

Domestic and overseas scholars have made deeply researches on this issue. For example, Martens and others have discussed the feasibility of expanding the traditional utilities PPP models to the public housing project, and researched the application effect of the corresponding laws and regulations in public housing construction[5]; Dipiazza and others have pointed out in the report that the U.S. government has set widely policy and financial mechanism to encourage the private sector into the public housing construction[6]; Start from the financing aspect, Bing and others have pointed out that the PPP models can be applied in livable housing. Through rational sharing of the risk, we can improve capital value, and achieve added value in each value chain, while the “planned benefit” policy has greatly attracted the enthusiasm of the private sector to participate in[7]; Pang Yuan has put forward to innovate the public rental investment and financing system, and proposed the policy suggestions from the operation mechanism, the financing channels and exit mechanism[8]; Ba Shu-song and others have put forward that the affordable housing should carry out the innovative financing method, and analyzed the risk and the lessee’s pay capacity[9]; Liu Fang-qiang has made a feasibility study on the BOT model in the public rental construction, and put forward to set as one of the high-efficiency models in our country[10].

### 2.3 Research on the government supervision and management in public rental housing

As mentioned above, it’s common that many scholars have made deeply researches on the operation mechanism, the financing channels, the mechanism of market access and target groups in the construction of Public Rental Housing, while few scholars both at home and abroad have researched on government supervision and management in Public Rental Housing construction. It’s necessary to do some research on the government supervision and management in Public Rental Housing and put forward some suggestion to overcome its weaknesses for the current situation of China.

### 2.4 The premise elements of research case

In this paper, we put the analysis of actual case, comparing the regulation mode across the construction of public rental housing construction and government supervision. So the choice of samples required to meet the two prerequisites：

(1) The housing supply and demand of the case can be representative: public rental housing is a mode to solve the housing problems of low-income groups in city. The ruling validity and supervision of government are depend on the supply and demand of current housing. If the rigid demand of supply and demand appears obvious regional difference, the government could implement different supervision mode in the scope of the nation. However, with the continual expansion of residents housing consumption demand, the scarcity of land resource, the in-normal real estate market and the rigid demand of city housing, the unreasonable house prices, unsatisfied rigid demand, increasingly fierce speculative demand and quick-rise commodity house prices appeared in China's real estate market have been increasingly prominent.

(2) The construction of samples can be copied in nation: At present, our country has established the low-cost housing and low-rent housing system in most areas. The analysis of government supervision and management will lose its representative, without the adaptive of the national implementation of construction of public rental housing. In fact, China has put forward the large-scale public rental construction, and explored to establish the “double track” city housing supply mode of the “market and security”. The public rental sample of Chongqing is suit with good reproducibility.

This paper takes the construction of public rental housing project in Chongqing as case analysis sample. And the region of Chongqing is the project pioneer and leader of China’s public housing. The analysis and conclusions can be reflected to some loss of our government in the construction of public rental housing in the supervision and management. The feasible suggestions proposed could has the practical significance.

## 3 Analysis of current situations of the government supervision and management in the public rental construction

### 3.1 Public rental construction under Chongqing mode

The definition of public rental housing in Chongqing is: Under the background of housing marketing, the government provides the policy support, limit the dwelling size and provide preferential lease price, while the government or entrusted agencies hold property, lease the housing for those un-employee in the city or housing-difficulty families in housing.

Chongqing public rental housing has its unique significance: for the proposal of public rental housing, its realistic significance is to help “sandwich layer” solve the housing-difficulty problem, while concerns its broader significance, it lies in the changed idea of the state security system on “the low-income groups”. The starting point of his change is that the government recognizes that the low-income groups in non-traditional sense also need help from the government. In addition, the real perfect of public rental housing may inhibit house prices to continual rise in some degree, and let people give up the psychology to buy a house. The fewer people buy a house, the lower the house prices.

During the “12th Five-Year”, Chongqing municipality will build 40 million m2 public rental housing to solve the housing problem of the low-income groups (about 2000 thousand). Since 2010, the first public rental project “Minxinjia garden” was started, then city seven areas in the main city and suburban “6 + 2” center city public rental housing project are continuously launched, while Nan Chuan, Qi Jiang and You Yang counties are stepped up the public rental project. The public rental housing is designed and constructed completely according to the standard of commercial building dish, the volume rate is controlled in 3.5~4.0, the greening rate is about 35%, and supports the education, medical treatment, cultural construction, sports and profit-making business facilities and public activities sites construction. There is no difference between the public rental housing and commodity house, and the public rental housing resident and commodity house residents are organically fused, sharing the community environment and professional property company service.

The public rental housing model in Chongqing is a major action to improve the people’s livelihood, promote the balanced development between urban and rural and promote the urbanization process. In the short term, the public rental housing can increase the housing supply type, helpful for the control of rental prices in the house tenancy market, inhibit part investment housing demand, and indirectly inhibit the overheating in housing prices. In the long term, the public rental housing implements the “rental and sell”, which can effectively relieve the financial pressure of person to buy a house, especially low-income family; A large amount of public rental housing entering into the market also can become the stabilizer for the government regulation of the housing price, the buffer to adjust the housing supply and demand, and promote house prices to remain in a reasonable level.

### 3.2 Case analyses

On the basis of the analysis of the current supervision and management situation of the public rental housing construction, we can analyze the existing problems in the process with the specific case.

3.2.1 Project introduction

As the first-opened public rental project, this project is constructed by Chongqing public housing construction investment Co. LTD. (Chongqing real estate group head companies). The geographical location of the project is superior, several hundred meters from the No. 3 light railway station, and the around dozens of bus lines can go right to Jiefangbei, Guanyin bridge, Shapingba and Nanping all commercial districts, and the traffic is very convenient. This project owes the significant Bayu characteristics, the appearance is mainly gray and white, the model is concise, lively, modern and fluent, showing the humanistic care and halcyon warmth with the pursuit of the harmony of man and nature. This district is composed of nine house types which are mainly the small-size house.

3.2.2 Existing problems in the public rental project construction process

(1) The supervision of pre-project is not perfect. The pre-project supervision mainly includes the investment decision-making, design and bidding supervision. For this project, the imperfect design supervision leads to the conservative design for the design company. Besides, the construction company does not understand well the foundation type of Chongqing; it has consumed too much time in the foundation construction. The negotiation process between the construction company and the design company on the design problem is not smooth; it has consumed too long time, which has influenced the construction period.

(2) The related formalities of the public rental housing are not perfect, and the contract management has defects. The project applying construction concerns each department, and this project is a special project, if all kinds of formalities are not sound, it can not managed according to the normal procedure. Everything needs the lead cooperation of municipal departments, the construction permission is basically completed until the completion of the project, and all special inspections are squeaked passed. Thus making the defects in the contract setting and enforcing aspects: That the project has concerned many direct subcontract construction companies is already belong to the irregularities. Besides, the subcontract company does not sign the three-party contract with the total contract company, making the total contract company has no right to manage the subcontract company. Both coordination issues are responsible by the construction company. Without the valid contract constraint, the coordination effect is not obvious.

(3) Management and supervision have weak links. This project is responsible by Chongqing real estate group head company, because the construction company has not engaged in the development construction of this kind of project, so it needs each related functional department to participate in supervision and management and coordination. While in the actual operation process, because the supervision independence of each department is not strong, and they are fragmented, the repeat supervision and inspection vulnerabilities are co-existed. The specific performances: Such as in the first period of the project, the construction period is very short and the task is heavy, an average of 3~4 days can finish a structure layer. Although the whole project is promoted orderly, the overall engineering quality is in control. However, the civil part, electrical parts and water supply and drainage part have some problems in different degree, and the quality monitoring station has urged the responsibility units for the improvement for many times.

(4) “Trilateral” is the biggest problems of the project. Because it gets the construction permits when the design is not perfect, and there are some procedure problems in other aspects, the corresponding supervision department has some certain misconducts in the overall coordination, thus causing that the construction project fails to be implemented according to the scientific and reasonable construction cycle in the beginning, try to compress the designer’s time, handle the certificate while construct and design, forming a “trilateral” project in fact. In the construction process, construction drawing design is always in the imperfect state, and the construction process has come along with a large engineering change. The imperfect construction process drawings causes that the cohesion of design and construction often appears problems, and the design change and rework problems are happened frequently.

## 4 The absence of government regulation and some suggestions

### 4.1 Current situations of the government supervision and management in the public rental construction

In the construction process of the current public rental housing, it has basically formed the government comprehensive supervision and management on the use of funds, engineering quality and the project schedule, and gradually established a more perfect government supervision system and mechanism. However, the supervision mechanism effect of current public rental housing construction is not ideal, just like the construction process of low-cost housing and the affordable housing, it exists the problems of insufficient execution. In the current construction process of the public rental housing, the government supervision and management also has all kinds of defects. The current government supervision situations in the public rental housing construction are mainly as follows:

- Project supervision institutions have deficiencies. The supervision of the public rental housing project is the administrative function supervision lacking of openness and transparency, the independence of supervision is not strong, and each department is fragmented, the repeat supervision and inspector vulnerabilities are co-existed. For some provisions of supervision departments, the content is too wide and generalized, and the maneuverability is not strong, making the regulators have bigger subjectivity in performing the supervision functions, and the real implementation is difficulty[11].

- Project supervision lacks of security system. In the current supervision mechanism of the public rental housing project, all kinds of institutions that are beneficial to ensure supervision mechanism fully play their role are very lack, causing that the supervision problems emerge endlessly, and the supervision mechanism in essence is weakening.

- Project supervision channels are not smooth. In the current public rental housing construction, the supervision subject is single, which is only the government administrative department that means in the public rental housing construction process, the government plays the role of not only the athletes, but also the referee, and the strength of the social supervision and external professional organization supervision are relatively weak. When the public are not satisfied with the public rental housing program behavior or the project supervision behavior, it has no good complaints channels.

- The cost of project monitor is too high. The monitoring of public rental housing project involves many departments, the responsibility and difficulty are very big, and ultimately if the project has some problems, it concerns everyone while they can not assume responsibility[12]. Besides, with the information asymmetry and professional quality restriction of the supervision department, it has led to the huge consumption of human, material and financial resources for the supervision departments in supervision process.

### 4.2 Strengthen the government supervision and management in the public rental construction process

Combined with the government supervision and management problems on the public rental housing construction especially with the case in this paper, it has put forward the following suggestions on the government supervision and management on the public rental housing construction according to the different policies of pre-construction, project implementation, project inspection and late evaluation.

4.2.1 The role of the government supervision on the pre-construction

(1) Improve the project survey and design quality. The public rental housing project is not a profit-nature project. Compared with the common profit projects, the survey and design tend to less deeply and thoroughly, therefore, the government related supervision departments should strengthen the supervision on the project survey and design, ensure the survey and design company operates fine and deeply, seriously organize the investigation on the public rental housing project, strictly compile the project proposal book and the feasible research report, and finish the preliminary design work. Strictly perform the approved feasible research investment estimation and preliminary design estimation, further define the scheme design contents and deep requirements, and actively optimize the design adhere to the applicable and economic principle.

- Leave enough time for the design work and wipeout the “trilateral project”. The public rental housing project is a national livelihood project, concerning a region even the nation’s policy strategy[13]，the construction time of the project has a strict requirement, therefore, the government supervision department should not only pay attention to the preliminary design of the public rental housing project, objectively compile the preliminary design budget on the basis of deep investigation and study, it should also consider the market price changes and the time value of the fund. Compiling the estimation should have enough depth to real control the construction draw design and other follow-up work, leave enough time for the design company and avoid the “Trilateral project” that handle the certificate while construct and design.（In fact it is design, modify and construct）

(3) Strengthen the review of the construction draw. The construction draw review concerns a series of the follow-up construction of the public rental project, and the stability of the construction project. Strengthen the review of the public rental housing construction draw, first of all, the government administrative department should strengthen the review and supervision on the construction drawing implementation situation, and regularly organize relevant professional technical personnel to check and report the results to the competent leadership; Secondly, the construction company shall pay attention to the construction drawing review system; Finally, the review constitute of the construction drawing have to pay attention to the review of the construction draw.

4.2.2 The government works in the project construction implementation

(1) Implement the contract management system of project construction. Chongqing municipal government has regulated that the companies having corruption or bribery unit criminal record shall not participate in the public rental construction. The public rental housing construction is people's livelihood issue, and it must be prevented in advance. Therefore, in the construction process, we must strictly regulate the contract signing, prevent the project contract loophole, make the adjustment in time for the change of project quantity and price and attach the written visa, try to reduce the argument and dispute in the execution process, and make timely treatment on the illegal situation. For example, if the total contract company does not sign the Three-party-contract with the sub-contract company in this case, it leads to the losing control of the coordination, making a difference on the project construction process.

(2) Pay special attention to the project quality and implement safety responsibility. The public rental housing project can bring benefits for the common people, the project quality and use function can be the focus of the various circles in the society in the present and subsequent decades, and the left quality problem can be the biggest hidden danger in decades. Therefore, the government supervision departments should strictly carry out quality supervision, safety supervision and the completion inspection and other management standards, regularly check contract implement performance, strengthen construction site supervision, strictly require the project contracting company to implement according to the draw, prevent the cut corners, especially pay attention to the concealed work, and promptly complete the inspection work on the concealed work.

(3) Specify the project change management system. In the public rental housing construction process, the Procuratorate will monitor the investment development company, and they can not easily change the determined design scheme or technical indexes. The nature of public rental housing determines that if the project is changed, the change procedure should reasonably authorized and strictly examined, in order to make the change procedure reasonable, complete and true. All changes should have the complete material, clear content, specific change positions, reason, items and numbers, and the technical treatment opinions of the special circumstance.

4.2.3 Do well the project comprehensive inspection and late evaluation

(1) Perfect the comprehensive completion inspection system of the public rental housing project. On the basis of special inspection or preliminary inspection of the project, we should seriously implement the comprehensive inspection; make comprehensive summarization and assessment project construction achievements.

(2) Try the late evaluation work of the project. Combining with the allocated rent of the public rental housing project, the government administrative department must really take responsibility for the organization and implementation of the project completion inspection and late evaluation, establish and perfect the project completion inspection and late evaluation system as soon as possible, and strengthen the comprehensive evaluation work of the project budget and final accounts, use of funds, engineering quality and production capacity.

4.2.4 Set up the organization coordination and supervision mechanism in the project construction process

(1) Establish the project supervision regular meeting system. Pay attention to the collaboration and coordination of each regulatory companies in the public rental housing construction, strengthen regular or irregular communication and consultation, perfect the system and mechanism, specify the investment behavior, optimize market environment, strengthen the project management, ensure the project safety quality, speed up the construction progress, coordinate and solve the difficulties and problems in the project construction.

(2) Strengthen the project construction supervisory mechanism. Establish the investigation and research and feedback mechanism on the new situation and new question of public rental housing project construction, find out the universal and oriented problems, promptly put forward the corresponding countermeasures and suggestions, urge the department to do well the coordinate and guidance work, summarize the coordination and supervision experience and lessons, research the perfect regulation system, correct the problems in the project implementation process, improve work efficiency, reduce administrative costs, improve the overall level of project construction management, and promote the project implement successfully.

(3) Execute project process supervision system. For those public rental housing projects in construction, we should urge the construction company to regularly report the project progress and the fund use condition according to the requirements, seriously organize and collect the summary, promptly inform the project progress and investment plan implementation, find out problems, and timely rectify.

(4) Establish the project construction target responsibility system. In the public rental housing construction progress, the government supervision and management must ascertain responsibility, carry out the labor division, strengthen the cooperation, in order to ensure to finish construction goal with the satisfied project quality, quantity and period, ascertain the project construction responsibility goal, responsibility subject (including the responsible company, joint company, the regulatory department), list the work in each period aiming to the responsibility object, clear the work task, content and defined time limits for each period aiming at the responsibility body.

(5) Strengthen financial supervision and audit. Financial departments should have whole process supervision on the fund and financial activities, ensure the progress construction funds are standard managed and reasonably used. Audit department should increase the project's audit density and intensity; supervisory department should monitor the related functional departments involved in the supervisory project. Not only should they clear own respective functions and duties, but also we should have the labor division cooperation to commonly perform the supervisory duties.

## 5 Conclusions

With the analysis of the problems in the actual case of public rental housing project construction process in Chongqing, the paper put forward the absence of current situations of the government supervision and management in the public rental construction. Further it suggests that we should strengthen the government supervision and management in the public rental construction process. It is proven that the government has a degree of oversight in the supervision and management in the public rental housing project. It contains a certain difficulty to solve these problems, and it also needs a process. Currently, the government’s investment of public rental projects has a relatively complete system in the supervision and management. However, there are four notable points in the following need to be improved: (1) In pre- project period, the government should improve the quality of the project survey and design, leave sufficient time for design work and strengthen the review of construction draw; (2) In the implementation process, it should implement the project construction contract management system, grasp the quality of projects, implement the security responsibilities and specify the engineering change management system; (3) The comprehensive inspection and post-evaluation of project should be valued, such as perfect the comprehensive completion inspection system of the public rental housing project and try the post – evaluation for the project; (4) Establish the organization coordination and monitory inspection mechanism in the project construction process. In the public rental housing construction process, the government must gradually modify and perfect to form a government supervision and management system which is complete, monitoring the whole process and containing clear responsibilities, in order to ensure that the public rental housing system can have a smooth and order development.

References

[1]	Ding C, Liu Y. Study on Financing System of Low-Rent Housing in China [C]. IEEE, 2011

[2]	Hu X. Development of Performance Evaluation Index System about China’s Public Rental Housing Project [C]. IEEE, 2011

[3]	Li Shi-rong. The Government Public-welfare Project Management Mode—Thought on Implementing Construction Management Agent System [J]. International Economic cooperation. 2002, 7:59-62 (in Chinese)

[4]	Carver H. Houses for Canadians [M]. Toronto: University of Toronto Press, 1948: 59-62

[5]	Martens B. A Political History of Affordable Housing [J]. Journal of Housing and Community Development. 2009, 66(1): 6-12

[6]	Dipiazza S A, Eccles R G. Building Public Trust: The Future of Corporate Reporting [M]. Wiley, 2002.

[7]	Bing L, Akintoye A, Edwards P J, et al. The Allocation of Risk in PPP/PFI Construction Projects in the UK [J]. International Journal of Project Management. 2005, 23(1): 25-35

[8]	Pang Yuan. An Exploration and Thought on the Innovation the Public Rental Housing Investment and Financing System [J]. China’s Real Estate. 2011 (001): 23-25 (in Chinese)

[9]	Ba Shu-song, Zhang Xu, Wang Miao. Research on China’s Low-cost Housing Financing Feature and Development Path [J]. Southwest Financial. 2006 (10):8-11 (in Chinese)

[10]	Liu Fang-qiang. A Feasibility Research on the Application of BOT Model in the Public Rental Housing Construction [J]. Economist. 2011 (3): 56-57 (in Chinese)

[11]	Elsinga M, Haffner M, Van Der Heijden H, et al. How Can Competition in Social Rental Housing in England and the Netherlands be Measured [J]. European Journal of Housing Policy. 2009, 9(2): 153-176

[12]	Maclennan D, More A. The Future of Social Housing: Key Economic Questions [J]. Housing Studies. 1997, 12(4): 531-547

[13]	Peng L, Shenghua J. The Study of Development Finance on Promoting the Marketability and Quality of China Public Rental Housing Supply [C]. IEEE, 2010