# Research on China’s Promoting the PPP Model in Public Services

CHEN Tian-xiao

School of Management, Capital Normal University, Beijing, P.R. China, 100089

Abstract  With the increase of the local governments’ debts and the unsustainability of the land finance, the PPP model has been becoming an important “gripping device” of Chinese government to promote the urbanization. Based on the elaboration of the government’s push for the PPP model and the PPP projects under the control of the Ministry of Finance and NDRC (National Development and Reform Commission), this paper analyzed the dissatisfactory signing and implementation of PPP contracts, expounded the reasons of the low signing rate of PPP contracts, then put forward some countermeasures for promoting the PPP model in China, and finally concluded that China’s implementation of the PPP model will succeed at last.

Key words  Public-private partnerships, PPP model, Build-Operate-Transfer, Risk-sharing mechanism, Price-adjusting mechanism, Project withdrawal mechanism

## 1 Introduction

The public-private-partnership (PPP) model refers to such a model with which the public sector forges partnerships with private inventors to provide public goods and services. Under a public-private partnership, private inventors are allowed, after signing contracts with the public sector, to build, own, and operate public projects in public infrastructure and services on behalf of the public sector. As an important way of investment and financing, the specific forms of PPP model include BOT (Build- Operate-Transfer), BOO(Build-Own-Operate), BOOT (Build-Operate-Own-Transfer), BT (Build- Transfer), BTO (Build-Transfer-Operate), BLT (Build-Lease-Transfer), BBO (Buy-Build-Operate), ROT (Rehabilitate-Operate-Transfer), TOT (Transfer-Operate-Transfer), MC (Management Contract), O&M (Operation and Maintenance), et cetera.

The PPP model, which is believed to originate in the United Kingdom, has made a great progress since 1990s and has now been widely used in all fields of public management in the world. In most countries, however, the PPP model is mainly used in the fields of infrastructure construction , including toll roads ,railway, bridges, subway, light rail system, airport facilities, tunnels, power plants, telecommunication facilities, school buildings, hospitals, prisons, sewages and garbage disposal, and others. From the regional perspective the PPP market in Europe is the most developed and from the country perspective the PPP project sizes in the United Kingdom, Australia, the United States, Spain, Germany, France and other developed countries are larger and their PPP management level is higher.

China, in fact, has been exploring the application of PPP model since 1980s mainly by taking the form of BOT to attract foreign investment into public infrastructure and utilities although it did not cause much attention of the public. When coming to power in 2013, the current central government, facing the situation of the local governments’ debts to build high and the unsustainable land finance, took a series of measures to promoting the cooperation between the governments and private enterprises. In 2014, Ministry of Finance for the first time raised the concept of PPP and the PPP model went into public view and quickly became a hot topic.

## 2 The government’s push for the PPP model

When the current central government took power in March, 2013, Chinese economy was facing a grim situation. The economic growth rate was declining, the land finance obviously could not continue and the debts of the central and local governments reached to 20.7 trillion RMB yuan by the end of June, 2013. In order to promote the urbanization the central government from then has been implementing a series of policies to encourage the cooperation between the governments and private capital. Finally the concept of the PPP model was officially put forward in China.

On May 18, 2013, the State Council approved National Development and Reform Commission’s (NDRC’s) Notice on the Priorities of Deepening the Reform of the Economic System in 2013. This Notice required that the governments at all levels should “pay close attention to the policies and regulations which impede fair competition and promote private capital entering the financial, energy, railways, telecommunications, and other fields”.

On August 9, 2013, Opinions of the State Council on Reforming the Investment and Financial System of the Railway and Accelerating the Construction of the Railway required that all ministries and the governments of all provinces should “release the local governments and private capital the ownerships and management rights of intercity railways, city (suburban) railways, railways for resource development, and branch railways in order to encourage social capital to invest construction of railway, and study the establishment of railway development fund in order to attract the investment of social legal persons with the central financial fund as a guide”.

On September 6, 2013, Opinions of the State Council on Strengthening the Construction of Urban Infrastructure proposed that “the governments should focus financial resources on the construction of non-operating infrastructure projects, should attract social capital, including private capital, to participate in the investment, construction, and operation of operating urban infrastructure projects which have a reasonable return or a certain investment recovery ability by the means of franchising, investment subsidies, government purchase of services, etc, and should treat all types of investors equally in market access and supportive policies”.

On November 12, 2013, Decision of the CPC Central Committee on Major Issues Concerning Comprehensively Deepening Reform decided to “allow more state-owned economy, together with other ownership economy, to develop into a mixed-ownership economy, allow non-state-owned capital to participate in shares in the projects which are invested by state-owned capital, and allow social capital to participate in the investment and operation of the urban infrastructure by franchising or other means”.

On September 21, 2014, Opinions of the State Council on Strengthening the Management of the Local Government’s Debts proposed “promoting the use of the cooperation model between the governments and social capital”, “encouraging social capital, by franchising and other means, to participate in the investment and operation of public utilities with certain returns, such as urban infrastructure”, and that “the governments should ensure that the investors have long-term, stable returns by pre-disclosing rules for the benefit such as franchising, reasonable pricing, financial subsidies, and so on.”

On September 23, 2014, Ministry of Finance issued Notice on Relevant Issues of Promoting Public-Private Partnerships. It was the first time that the Chinese government used public-private partnership (PPP) to refer to the cooperation between the governments and social capital mentioned in the past government documents. This Notice required that the governments of provinces at all levels “fully understand the significance of promoting the PPP model”, “actively and steadily do the work of demonstration of PPP projects”, “effectively perform the functions of financial management”, and “strengthen organization and capacity building” in order to form a system conductive to promote the PPP model.

On November 16, 2014, Guiding Opinions of the State Council on Innovating in the Mechanism of Investment and Financing in Key Areas to Encourage Social Investment proposed “reasonably determining the project scope and pattern of PPP”, “establishing and perfecting the mechanism of PPP”, “strengthening the standard management of PPP”, and “strengthening policy guarantees for PPP”.

On November 29, 2014, Ministry of Finance issued Guidelines for the Operation of Public-Private Partnership (Trial Implementation) to standardize the identification, preparation, procurement, implementation, and transfer of PPP projects.

On December 2, 2014, NDRC issued Guiding Opinions on Implementing Public-Private partnerships, which required provincial Development and Reform Commissions (DRCs) to fully understand the significance of PPP, to accurately grasp the main principles of PPP, to reasonably determinate the project scope and patterns of PPP, to establish and prove the working mechanism of PPP, to strengthen the standardized management of PPP, to strengthen the policy supports of PPP, and to implement solidly and orderly the work of PPP.

On December 4, 2014, NDRC issued Guidelines for General Contracts of Public-Private partnership Projects, which makes explicit what should be considered when signing a PPP contract.

On May 19, 2015, the State Council approved Guidance on Promoting Public-Private Partnerships in the Fields of Public Services, which was proposed initially by Ministry of Finance, NDRC, and the People’s Bank of China (PBC). This guidance required the governments at all levels to endeavor to promote the PPP model in the field of public services, such as energy, transportation, water conservancy, environmental protection, agriculture, forestry, science and technology, subsidized housing projects, medical care, health, pension, education, culture and so on, in order to increase the supply of public goods and public services.

Due to the government’s strong push, the PPP model had been quickly catching wide attention in China in the past one year.

## 3 The PPP projects of the ministry of finance and NDRC

The Ministry of Finance has been competing for the dominant administrative power of China’s implementing the PPP model. We can know, from the analysis above, it was the Ministry of Finance who fist proposed the concept of PPP and fist issued normal guidelines for PPP operation. When the Ministry of Finance issued Guidelines for the Operation of Public-Private Partnership (Trial Implementation) on November 29, 2014, it released to the public 30 PPP demonstration projects at the same time. The 30 PPP demonstration projects, with a total investment of about18 billion RMB yuan, mainly involved multiple water supply, heating, sewage treatment, garbage disposal, comprehensive improvement of the environment, transportation, new energy vehicles, underground pipe corridor, medical, sports and other fields (See Table 1).

Table 1  PPP Demonstration Projects of the Ministry of Finance

| No. | Project | Province | Field |
| --- | --- | --- | --- |
| 1 | Charging Infrastructure Network for New Energy Vehicles | Tianjin | new energy vehicle |
| 2 | Central Heating Project of West District, Zhangjiakou City | Hebei | heating |
| 3 | Comprehensive Pipe Corridor of Zhengding New District, Shijiazhuang City | Hebei | underground Pipe corridor |
| 4 | Sanbaotun Sewage Treatment Plant, Fushu City | Liaoning | sewage treatment |
| 5 | Sixth Water Plant Construction Project (Phase 1), Jilin City | Jilin | water supply |
| 6 | Heat Source Reconstruction Project of Jilin Thermal Power Plant, State Power | Jilin | heating |
| 7 | Nanxiang Sewage Treatment Plant Project (Phase 1) , Jiading | Shanghai | sewage treatment |
| 8 | Modern Tram Project of Kunshan City | Jiangsu | rail transportation |
| 9 | Luomahu Water Source & Water Supply Pipeline, Xuzhou City | Jiangsu | water supply |
| 10 | East City & Xianlin Sewage Treatment Plant, Nanjing City | Jiangsu | sewage treatment |
| 11 | Sewage Treatment of Eco-Chemical Tech Park, Suqian City | Jiangsu | sewage treatment |
| 12 | Municipal Sewage Treatment Plant Reconstruction, Rugao City | Jiangsu | sewage treatment |
| 13 | Municipal Solid Waste Disposal Facilities, Nanjing City | Jiangsu | garbage disposal |
| 14 | City Rail Transit Line 1 Project (Phase 1), Xuzhou City | Jiangsu | rail transportation |
| 15 | City Rail Transit Line 1 Project, Suzhou City | Jiangsu | rail transportation |
| 16 | Overall Construction of the Chinese Medicine Hospital, Rudong County | Jiangsu | medical |
| 17 | Phase 1 of City Metro Line 5 & 6, Hangzhou City | Zhejiang | rail transportation |
| 18 | Hangzhou-Haining City Light Rail Project | Zhejiang | rail transportation |
| 19 | Purchase Services of Sewage Treatment & Drainage Facilities, Chizhou City | Anhui | sewage treatment |
| 20 | Wastewater Treatment Plant of East City, Maanshan City | Anhui | sewage treatment |
| 21 | Municipal Wastewater Treatment, Anqing City | Anhui | sewage treatment |
| 22 | City Rail Transit Line 2, Hefei City | Anhui | rail transportation |
| 23 | Water Diversion (Headwater 2) Project of Haidao county, Dongshan City | Fujian | water supply |
| 24 | Lake Ecosystem Protection of Zhelinhu, Jiujiang City | Jiangxi | Comprehensive environmental treatment |
| 25 | Phase 1 of Jiaozhouwan Subsea Tunnel, Qingdao City | Shandong | Traffic |
| 26 | Qingdao Sports Center Project | Shandong | Sports |
| 27 | Sewage Treatment of Xiangtan Economic Tech Dev Zone | Hunan | sewage treatment |
| 28 | Line 3 of City Rail Transit, Chongqing City | Chongqing | rail transportation |
| 29 | Nanminghe Water Environmental Comprehensive Improvement | Guizhou | Comprehensive environmental treatment |
| 30 | Central Heating of the Main City Zone, Weinan City | Shaanxi | heating |

Source: The Ministry of Finance

From the present situation, NDRC, however, seems to have achieved the leading administrative power of China’s implementing the PPP model. When NDRC issued Guiding Opinions on Implementing Public-Private partnerships and Guidelines for General Contracts of Public-Private partnership Projects on December 4, 2014, it simultaneously built up a database to summarize whole national PPP projects and formulated a monthly reporting system of PPP projects. The monthly reporting system of PPP projects required that from January 2015 on, DRCs at all levels should report their advances of PPP projects to NDRC in the first 5 days of each month so that NDRC could update the PPP project database.

As of mid of July 2015, NDRC has announced to the public 1043 PPP projects , total investment amount of which reach to 1.97 trillion RMB yuan. The investment areas of the 1043 PPP projects mainly involved in water conservancy, transportation, municipal facilities, public services, ecological environment, etc. and the specific forms of the 1043 PPP Projects mainly include BOT, BOO, BOOT, TOT, ROT, etc.. From the point of view of regional distribution, the top five provinces and cities who have released the most PPP projects is, in turn, Anhui, Jiangsu, Guizhou, Shandong and Gansu while Anhui, Zhejiang, Beijing, Shandong and Gansu are the top five provinces and cities whose investment amount of PPP projects is the largest (See Table 2).

Table 2  PPP Projects under the Control of NDRC

Monetary Unit: Hundred million RMB yuan

| Province or City | Numbers of PPP Project | Total Investment Amount |
| --- | --- | --- |
| Beijing City | 20 | 1676.3700 |
| Hebei Province | 5 | 16.5400 |
| Liaoning Province | 19 | 209.1300 |
| Dalian City | 2 | 5.1000 |
| Jiangsu Province | 107 | 1219.4147 |
| Zhejiang Province | 27 | 1681.0968 |
| Fujian Province | 18 | 1257.3500 |
| Shandong Province | 82 | 1353.7462 |
| Qingdao City | 5 | 745.7200 |
| Guangdong Province | 16 | 236.1571 |
| Shenzhen City | 1 | 187.8000 |
| Hainan Province | 14 | 60.8146 |
| Jilin Province | 25 | 714.4102 |
| Heilongjiang Province | 18 | 694.0700 |
| Anhui Province | 117 | 2390.5339 |
| Jiangxi Province | 61 | 857.1722 |
| Inner Mongolia | 41 | 119.2935 |
| Guangxi Region | 8 | 23.6220 |
| Chongqing City | 13 | 596.0000 |
| Sichuan Province | 34 | 590.8401 |
| Guizhou Province | 86 | 1146.2907 |
| Yunnan Province | 70 | 684.0152 |
| Tibet Province | 1 | 0.5000 |
| Shaanxi Province | 38 | 849.6742 |
| Gansu Province | 71 | 1303.5062 |
| Qinghai Province | 61 | 546.0000 |
| Ningxia Province | 33 | 57.7774 |
| Xinjiang Province | 42 | 967.3514 |
| Corps of Xinjiang Province | 4 | 28.6764 |

Source: Sorted out from NDRC’s PPP Project Database

## 4 The dissatisfactory signing and implementation of PPP contracts

Although the government has been trying very hard to promote the PPP model and a lot of PPP projects have been launched to the public by the Ministry of Finance and NDRC, the real contract rate and the implementation of PPP projects is far from ideal so far.

According the report of First Financial Daily, the Ministry of Finance released to the public 30 PPP demonstration projects on November 29, 2014. The past more than half a year only find 17 out of the 30 PPP demonstration projects that have made some progress while the other 13 projects can not be found with any information of progress. Since a project into the stage of procurement must be announced, it is certain that the 13 projects have not entered the stage of procurement.

In the 17 PPP demonstration projects which have made some progress, there are only 8 projects that have entered the procurement stage or implementation stage, which is in accordance with the expectation of the Ministry of Finance; another 8 projects are in the project preparation stage, the majority of which are just in the stage of devising the implementation plan; and the remaining 1 project is a urban transit project which is suffering the change of investment subject.

The 30 PPP demonstration projects have not been going as planed so much that the Ministry of Finance released relentless that “that demonstration projects which cannot use a kind of PPP form to implement or has not yet entered the stage of procurement one year later will be kicked out of the list of demonstration projects”. The Ministry of Finance has recently sent an inspection team, which formed from 14 departments of the Ministry of Finance, to go to 10 provinces to supervise the implementation of demonstration projects and inquire upon their progress and problems encountered.

In fact, the signing rate and implementation of the PPP projects launched by NDRC are not much better. In some regions, the signing rate of the NDRC’s PPP projects is just about 10 percent. The wait-and-see mood is rather prevalent in private entrepreneurs. A research report of the People’s Livelihood Securities shows that, from September 2014 to May 2015, the local governments of 34 provinces and municipalities launched PPP projects with about 1.6 trillion RMB yuan of total investment, but the real contract amount is only 210 billion RMB yuan, which accounts for only 1/8.

Furthermore, most of the PPP projects which have been signed are small projects and their amount of investment is not high; most of the private businesses who have signed PPP contracts with the governments are also small businesses while the enthusiasm of large enterprises to participate in the PPP projects is not very high; and the signing rate of the PPP projects in the western region is lower than that of the PPP projects in the eastern region and the signing rate of the PPP projects in small cities is worse than that of the PPP projects in big cities.

## 5 The reasons for the low signing rate of PPP contracts

The government has been promoting the PPP model so vigorously, the progress of PPP projects, however, is far from satisfactory. Why? What factors cause the situation of “more peddling less selling” of PPP projects? According a survey, we know that there are “three main concerns” which restrict the enthusiasm of the private capital to participate in PPP projects.

The first concern of private businesses is that the local governments will not keep their promises after signing the contracts of PPP projects. An industrial park in Guangxi built a sewage treatment plant project using the PPP model. According to the provisions of the contract of the project, the enterprises in the park should sewage treatment fee monthly. Just because of the person in charge of the park changed, the contract of the project was also changed. The payment of the sewage treatment fee was change from monthly to every half a year, which resulted in the tightness of the project’s fund chain.

Private entrepreneurs worry generally about “one place one policy and one leader one approach”, the local governments’ not fulfilling their promises, and new officials’ ignoring the old account after the elections of the local governments. Randomness risk, credit risk and election risk pose potential threats to public-private partnerships.

The second concern of private businesses is that they do have shares in a PPP project but have no discourse right. In 2010, a well-known domestic private water company intended to cooperate with a city investment company in a certain southern province to invest some sewage treatment projects of a county-level city. The investment program was that the city investment company invested 0.8 billion RMB yuan while the private water company invested 1 billion RMB yuan, accounting for the larger share. The program, although adjusted many times, had not obtained the approval of the provincial State-owned Assets Supervision and Administration Commission (SASAC), every time stuck on the majority ownership.

The openness of PPP projects in some provinces and cities is still not high enough, some private entrepreneurs reflected. Private capital can really hold shares in a PPP projects, but it can only occupy the position of small shareholder; then it has no discourse right in the decision-making, management and other aspects of the PPP projects.

The third concern is that the profits of the PPP project will not be distributed or be distributed less when a PPP project has made money. Since many PPP projects need twenty or thirty years to construct, their investment amount is very huge and their payback periods are very long while their profit margins are very low, private entrepreneurs are very concerned about the local governments’ win-win consciousness.

In practice, some local governments quickly changed the game rules once bridges, highways or sewage treatment plant had been built up through PPP model, leading the projects in troubles. The local governments’ fearing of private entrepreneurs’ gaining extra advantages accounted a lot for the failures of many PPP projects.

## 6 The countermeasures for promoting the PPP model

Knowing the dissatisfaction of implementing the PPP model and the reasons of the dissatisfaction, what countermeasures the governments should take to promote the PPP model in China?

First, establish the market awareness. The core of the PPP model is the introduction of market mechanism into the public services. The government should pay attention to handle the relationship between the market entities and themselves, neither being absent, nor being offside. For the things which should be done via the market, let the market entities to do. For example, for the specific links of the construction and operations of a PPP project, the governments, according the principle of equality of power and responsibility, should reduce intervention and let the private sectors to do.

Second, establish the contract consciousness. The public-private partnership is a kind of cooperation between the governments and private enterprises, which requires the two sides to act in accordance with the contracts and the rules of contracts. In the implementation of a PPP project, the governments should make clear the rights, responsibilities and obligations of the two sides by the principle of “risk sharing, benefits sharing” and should constrain the behaviors of the two sides by the provisions of contracts rather than by the executive power.

Third, establish the risk-sharing mechanism. A basic principle of public-private partnerships is to let the one to take more risk who has the ability to take more risk. Before a PPP project starts, it is necessary to invite experts and consulting companies to list and analyze all the risks of the projects, and then determine the risk of sharing according to the respective abilities and responsibilities of the governments and private enterprises.

Fourth, establish the price-adjusting mechanism based on cost. Since the time span of most PPP projects are very long, it is necessary to establish the price-adjusting mechanism; otherwise the rising costs are very likely to make the private enterprises into a difficult situation. For the PPP projects in the fields of infrastructure and public utilities, the governments should, based on the costs of the projects, determine a floating rate of return for the private enterprises, and give them preferential terms for taxes and fee.

Fifth, explore the establishment of project withdrawal mechanism. In the funding guidance of PPP projects, at present there is only the entrance and there is no exit, no trading platform and no withdrawal mechanism. The establishment of exit mechanism and the improvement of the supporting financial policies will play a significant role in raising the enthusiasm of private capital.

## 7 Conclusions

Considering the Chinese government’s strong executive power in the economic life, despite encountering some difficulties at present, China’s implementation of the PPP model will succeed at last as long as correct countermeasures are taken. The problems encountered in the reform will be resolved in the process of reform.

References

[1]	Tahir M. Nisar. Risk Management in Public-Private Partnership Contracts [J]. Public Oganization Review (2007)7:1-19, DOI 10.1007/s11115-006-0020-1

[2]	Michel J.Risk. Allocation: Theoretical and Empirical Evidences, Application to Public-Private Partnerships in the Defence Sector. The 9th Annual Conference of the Institutions of Market Exchange. 2005

[3]	English L, Skellern M. Editorial of the Special Issue on the Public-Private Partnerships [J]. International Journal of Public Policy, 2005, 1(1/2):1-21

[4]	Marty F, Trosa S. The Financial Determinants of Government Commitment in Public-Private Partnerships [J]. International Journal of Public Policy, 2005, 1(1/2):41-57

[5]	Mohamed Chohra, MU Shi-yu, CHEN Hu. Risks and New Transformation of PPP Contracts [J]. Journal of Southeast University (English Edition), 2011,Vol.27, No.4: 458-462

[6]	YE Xiao-su, WU Shu-xia, SHAN Xue-qin. Research on the Interests and Risk of the PPP Project Cooperation in China [J]. Science & Technology Progress and Policy, 2010,Vol.27 No.19: 36-39

[7]	CAI Lin-shen. PPP Pattern Study on the Investing of the Private Capital into the Infrastructure Project[D]. The Master’s Dissertation of Zhejiang University, 2006: 11 (in Chinese)

[8]	HUANG Teng, KE Yong-jian, LI Zhan-zhan, WANG Shou-qing. A Comparative Analysis on the Government Management of PPP Model between China and Foreign Countries [J]. Project Management Technology, 2009, Vol.7 No.1: 9-13

[9]	The Ministry of Finance. The Concept, Origin, Features and Functions of PPP. http://jrs.mof.gov. cn/ppp/dcyjppp/201410/t20141031_1155368.html

[10]	HU Zhen, LIU Hua, JIN Wei-xin. Study of the Relationship between the PPP Project Mode and Risk Allocation [J]. China Civil Engineering Journal, 2011, Vol.44 No.9: 139-144