# The Computing Model of Consumption about Coal 
Engineering Based on BOQ

1. FENG Ya-juan  2. MU Cong

College of Business Administration，Liaoning Technical University, Huludao, P.R. China, 125105

Abstract  This paper discussed the coal project consumption problem under the BOQ (bill of quantity) pricing mode. The coal construction sub-segment of the project consumption estimation model of the engineering bill pricing mode was established by using mathematical methods. After considering the factors such as construction conditions, period, construction method, complexity of the project, management level, resources and structure, this model is proved to be below the level of budgeting quota. And it can be achieved with practical value through the application of the model. So we can say it promotes the technical progress of enterprises and development of the industry. It also helps enterprises to tender and control cost as a reference.

Key words  Bill of quantity (BOQ), Consumption, Coal engineering, Computing model

## 1 Introduction

Coal construction projects are building products like others. The mine construction of the coal building products is mostly built in the mountains. And there are a lot of different conditions of each construction project, such as the mountain terrain, unforeseen factors, choice of the mine location, terrain changes, geology and hydrological conditions. All of those will be a serious impact on the investment and project cost. So it is necessary to study and explore the issue of coal consumption.

Bill of Quantities Pricing is a pricing model of international practice in the market economy which allows independent contractors bid and the price is determined by market competition. Bill of Quantities Pricing means that the bidder provides the full cost of the required quantities by the tender, including the sub-part of the project costs, measure project costs, project fees and other fees, and taxes. Bill of Quantities Pricing model works well as a market economic system and it is the inevitable trend of future development. But now this pricing model does not give full play to the features of the contractor in practical application.

At present the research in this area focuses on the validity of Bill of Quantities Pricing in construction management practical application in China, such as important and major work[1], the impact on traditional cost management mode[2], engineering cost management[3], the whole process of construction cost management and control[4-6], the research on the construction business strategy[7],and the problems of Bill of Quantities Pricing[8]. Now the application of Bill of Quantities Pricing in coal project is still rare, and most of them are qualitative discussion [9-11]. This paper will be the quantitative study of the Bill of Quantities consumption calculation in coal project on the basis of the above study. Construction of the mathematical model and calculation of cases test effectiveness and advance of the model application in coal consumption calculation.

## 2 Determining on consumption model of coal construction project

(1) Sub-part of the project divided by the technical requirements.

(2) Division method of the sub-project characteristics factors and membership grade.

The first thing is the identification index system and then finding the main characteristics factors which affect the sub-list of items the unit consumption and to be a measure standard of the similar levels. Characteristic factor of concrete and reinforced concrete sub-projects can be as follows:

R= {construction condition, time, construction methods, project complexity, management, resources, structure}

Membership grade is in the range of [0, 1]. The following is the characteristics elements matrix which affects the resource consumption of the sub-part project in this model:

(3)The similarity and proximity

Weight of the similar case is determined by its degree of similarity with the project to be offered. The higher degree of similarity, the greater its weight is. On the other hand, the smaller the degree of similarity, its weight is also smaller.

(4) Consumption calculation model

The resource consumption of the project to be offered is S, and to find three similar cases from enterprise scale database. The consumption of its resources were set up,,.

The number of main feature factors of the project was M. The fuzzy set is

Membership function values of engineering characteristics factors is：

Membership function value of similar project in enterprise scale database is：

A whole model of resource consumption for the project to be offered is:

(1)

The plus of the all the coefficients is 1. Calculation of unit consumption indicators for the sub-projects to be offered is a weighted average of all cases. The weight changes from big to small, and meets the normalization condition.

Calculation of the specific labor, materials, and machinery is calculated as follows：

(2)

is labor consumption.

## 3 Practical test of this model

### 3.1 Overview of this project

The main structure of a coal washing plant is reinforced concrete framework with steel wall to maintain the design. The construction area is about 1138.8m2 and service life designed is 50 years more or less. The foundation is mainly the independent column with partial artificial excavated pile. Here we will only take earth part of Bill of Quantities Pricing for an example for the sake of convenience to show that what the calculation steps of this model of Bill of Quantities are in Table 1.

Table1  The BOQ of a coal washing plant main building (Earthwork)

| Project | Explanation | Unit | Quantity | Price |
| --- | --- | --- | --- | --- |
| 010101003001 | Earthworks, first and second soil, distance in less than 2km | m3 | 586.00 |  |
| 010101003002 | Foundation earthworks, the third and fourth soil, independent foundation, cushion, depth less than 2m, within distance 2km | m3 | 978.09 |  |
| 010101003003 | Artificial Dig-hole Pile, depth in less than 12m, the third and fourth soil, distance within 2km | m3 | 30.36 |  |
| 010101003004 | Artificial Dig-hole Pile, depth in less than 12m, earth-rock excavation, distance within 2km | m3 | 80.12 |  |

### 3.2 Computing resources consumption by using model

- (1) This part is mainly about membership grade division of factors. After characteristics factors division of the earth-rock engineering based on quotation system membership grade is given as:

T=（0.95 0.80 1.00 0.90. 0.85）

The enterprises quota is shown in Table 2.

Table 2  The enterprises quota table corresponding with the BOQ

| Enterprise scale database No. | Working content | Unit | Quantity | Price |
| --- | --- | --- | --- | --- |
| 010101003001095 | Earthworks, first and second soil, distance in less than 2km | m3 | 586.00 |  |
| 010101003002096 | Foundation earthworks, the third and fourth soil, independent foundation, cushion, depth less than 2m, within distance 2km | m3 | 978.09 |  |
| 010101003003097 | Artificial Dig-hole Pile, depth in less than 12m, the third and fourth soil, distance within 2km | m3 | 30.36 |  |
| 010101003004098 | Artificial Dig-hole Pile, depth in less than 12m, earth-rock excavation, distance within 2km | m3 | 80.12 |  |

(2) The relative importance of feature factors is identified with 1-9 methods of scale in Table 3.

Table 3  The evaluation Table of the feature factors relative importance

|  | Construction environment | Period level | Construction method | Construction quality | Resources |
| --- | --- | --- | --- | --- | --- |
| Construction environment | 1 | 4 | 0.5 | 3 | 3 |
| Period level | 0.25 | 1 | 0.2 | 1 | 0.5 |
| Construction method | 2 | 5 | 1 | 4 | 4 |
| Construction quality | 0.29 | 1 | 0.25 | 1 | 1 |
| Resources | 0.29 | 2 | 0.25 | 1 | 1 |

Details in Table 4.

Table 4  The membership grade and weight of the feature factors

| Feature factors | Construction environment | Period level | Construction method | Construction quality | Resources |
| --- | --- | --- | --- | --- | --- |
| Membership grade | 0.95 | 0.80 | 1.00 | 0.90 | 0.85 |
| Weight | 0.281 | 0.077 | 0.434 | 0.096 | 0.112 |

(3) Construction of judgment matrix and solving of the largest eigenvectors

- =5.06,W=(0.281，0.077,  0.434,  0.096,  0.112)T

(4) Consistency test of judgment matrix

- CI= (-n)/ (n-1) = (5.06-5)/ (5-1) =0.015

- CR=CI/RI=0.015/1.120.013<0.1

- So the judgment matrix meets the consistency test.

(5) Consideration of the related case similarity and consideration of the standard case similarity.

δ=0.281×0.95+0.077×0.80+0.434×1.00+0.096×0.90+0.112×0.85=0.94

The search range in the case base determined is [0.92, 0.96] through calculation of the standard case similarity. In this interval, three cases that meet the requirements are retrieved, denoted as C1, C2, and C3. The similarity with the standard case of three cases is:

C1 = 0.93; C2 = 0.94; C3 = 0.95

The corresponding membership grade of characteristics factors is shown in Table 5.

Table 5  The membership grade of the selected cases

| Feature factors Membership grade | Construction environment | Period level | Construction method | Construction quality | Resources |
| --- | --- | --- | --- | --- | --- |
| C1 Membership grade C2 Membership grade C3 Membership grade | 0.94 0.93 0.97 | 0.81 0.82 0.85 | 0.98 1.00 0.99 | 0.92 0.89 0.87 | 0.80 0.88 0.88 |

Computing the similarity of the selected cases and the projects to be offered.

We can find = from the results. And the biggest weight is the factor of construction methods in all the characteristics factors.

is the labor consumption of artificial dig-hole pile in the project to be offered. And is earth moving by trucks. Finally the formulas are obtained as follows:

= 3.13(man-day /m3)

=1.00(machine-team /m3)

### 3.3 Analysis of the results

(1) Above results show that the consumption of the third item which is artificial dig-hole pile, depth in less than 12m, the third and fourth soil, and distance within 2km

labor consumption：3.13 man-day/m3,  machinery（trucks）：1.00(machine-team/m3)

Based on construction consumption quota in Liaoning Province (2003) labor consumption is:

(3.241+0.2436）=3.4846 man-day/m3

(2) The consumption level of model（3.13 man-day/m3）is lower than budgeting quota（3.4846 man-day/m3.

The level of budgeting quota is the average level of society, but in fact the quick quote system is the level of individual enterprises. The level of individual enterprises must be higher than the average level of society. If not, the enterprise will be bankrupt. Through application of this model, we prove the model in this paper can be realized to help the enterprise control cost as a reference.

## 4 Conclusion

In terms of coal project in China bill of quantities pricing is a new valuation code. It has been widely proved by the practice of engineering in developed countries and regions that it is scientific, advanced, and rigorous. And it has become the international practice was widely adopted in the infrastructure investment control in the countries and regions with more developed market economy. Therefore, it is of great importance to promote the implementation for the healthy and orderly development of the coal projects construction market. It means a historical change to the coal construction market and all parties in the administrative department. At the same time, a new topic on the standard operation in coal cost management and a law of the market running appears as well.

##### References

[1]	Shi Rong, Chen Ming, Dong Wen-ya. The Importance and Work on The Implementation of The BOQ[J]. Coal Project, 2009 (2): 112-114 (in Chinese)

[2]	Liu Bo. Influences of the BOQ for the Traditional Model of Cost Management [J]. Non-ferrous Metal Design, 2004, 31(1): 55-59 (in Chinese)

[3]	Qiu Ju, Zhang Yong. Project Cost Management Under The BOQ [J]. Construction Economics, 2007 (6): 113-115 (in Chinese)

[4]	Xu Hong-chun. The Research of Bid Model Based on BOQ [D]. Zhengzhou University, 2004 (in Chinese)

[5]	Liu Zhi-tong. The Research of the Bidding Price System under BOQ Pricing Mode [D]. Hunan University，2004 (in Chinese)

[6]	Qi Bao-ku, Wang Hong-tao, Bai Shu. The Overall Construction Cost Management and Control under the Mode of BOQ [J]. Journal of Shenyang Architecture University, 2007, 9(2):198-201 (in Chinese)

[7]	Wang Yong-xiang，Huang Xiao-sheng. Strategy Study on Construction Enterprise after the Implementation of BOQ [J]. The vitality of Enterprises.2004 (in Chinese)

[8]	Zhao Jing, Huang Hai-bin. The Problems of Traditional Fixed Pricing and BOQ [J]. Grain Distribution Technology, 2009, (1): 43-45 (in Chinese)

[9]	Luo Hua-jie. The Analysis of the Investment Control Measures of Coal Project [J]. Coal Project. 2007 (11): 136-139 (in Chinese)

[10]	Shi Xiao-bo, Xiao Yue-jun. Bidding of BOQ on Mine Construction project [J]. Construction Economics, 2007(7): 238-240 (in Chinese)

[11]	Zhang Yu-qiu. Coal Construction Engineering and BOQ [J]. Coal Project, 2005 (12): 85-86 (in Chinese)

[12]	Construction Consumption Quota of Liaoning [S]. Shenyang Press, 2003 (in Chinese)