# Research on the Governance Structure of Different Agent-construction System Models in Government 
Investment Projects

1. JIA Chong  2. JIN Fang  3. ZHAO Lei

1.2. College of Business Administration, Liaoning Technology University, 
Huludao, P.R. China, 125105

3. Computer and Mathematics Department, Shenyang Normal University, 
Shenyang, P.R. China, 110034

Abstract  As a new approach of government investment projects in China, the agent-construction system resolved problems such as low efficiency, corruption and other issues effectively to some degree in public projects. However, it has been formed a coexistent aspect of different agent-construction system models in China as a result of the approach is immature and still in its early stage, in addition to different awareness of local governments. This article makes a research on the governance structure as well as the mechanism of different agent-construction system models based on the perspective of project management, with a view to improve the efficiency of government investment under different agent-construction system models.

Key words  Government investment project, Agent-construction system, Principal-agent, Project governance structure

## 1 Introduction

In July 2004, the National Development and Reform Commission issued The Decision Reforming of the Investment System, in which the agent-construction system was classified as a new approach of government investment projects for the first time, and the approach has made some help in resolving problems such as low efficiency, corruption and other issues effectively in public projects. However, it has been formed a coexistent aspect of different agent-construction system models in China as a result of the approach is immature and still in its early stage, in addition to different awareness of local governments. This article makes a research on the governance structure as well as the mechanism of different agent-construction system models based on the perspective of project management, with a view to improve the efficiency of government investment under different agent-construction system models.

## 2 The application of project governance theory in agent-construction system of government investment projects

The research on the agent-construction system of government investment projects in China is mainly based on the view of principal-agent relation (as shown in Figure 1). Figure 1 shows a complex, multilevel principal-agent chain in the agent-construction system of government investment projects [1]. For example, the professional project management enterprise (for short as enterprise following), which is not only commissioned as an agent by the government institution, but also the client of the project implementation organizations. The agents have a certain degree of information dominance [2] to the clients in each level of the principal-agent chain, and imperfect contracts or opportunistic behavior due to the dominance may make the objectives of the agents different from the clients, thus the interests of clients would be damaged. In order to solve such of the agent problems effectively, it is necessary to pull into the theory of project governance.

Project governance is a complex system which can be divided into project governance structure and governance mechanism [3]. In these two parts, the project governance structure could be considered as a system frame, in which the contractual relations between the project participants and other stakeholders will be defined [4]. The innate character of project governance structure is the residual claims and control rights of the project. Under the agent-construction system, the relative fixed governance structure must be consistent with the ownership of public projects as well as its natural, economic and market environment. For instance, the development of economic and market in Shanghai is relatively mature and the corresponding agent-construction system can be designed as a enterprises agent construction model. The model which is built on a pure market environment with indirect government management is performing well from the view of current practice in Shanghai. However, it may not work just in thinking or ideas in the event that it was used in other regions with great differences. So we can say the model is an underlying development trend of the agent-construction system, but is not the best choice for all regions at the present time. Therefore, it is necessary to understand each mode’s governance structure and the operation mechanism, so that we can improve investment efficiency and the level of project management according to the different feature of each governance structure.

Figure 1  The principal-agent relations of the agent-construction system in public projects

## 3 The main models of Chinese agent-construction system

Although the agent-construction system hasn’t yet been agreed in China, but some local governments (Shenzhen, Shanghai, Xiamen, Chongqing, Beijing, etc.) have made attempts to apply the agent-construction system in the field of government investment projects management firstly and achieved good results and useful explorations in the reform of the government investment system. Although in different ways, the object is same that is to improve the disadvantages formed under the administrative principal-agent relation that integrates the positions of “investment, construction, supervision, implement”; to promote market management model; to establish hard constraint mechanism to public projects in order to improve the returns of investment and the level of construction management [5]. According to the property of the agent construction units, the Chinese agent-construction system can be broadly divided into three types: administrative department agent construction mode, professional institution agent construction mode and enterprises agent construction mode [6].

### 3.1 Administrative department agent construction mode

Administrative department agent construction mode is the traditional model of government investment projects as well as the main building model for most of the public projects at present. The mode is formed inside of government and the construction of the public projects is organized by the end user or internal departments of the construction unit. Due to the administrative departments with few projects are usually in the absence of permanent construction department, temporary project management teams will be set up for the implementation of the project and dissolved until the completion of projects. This model based on the administrative departments’ self-management has brought serious problems in the practice with a centralized expression of “three excesses” problems as well as a large number of serious quality problems [7]. In addition, the corruption of officials in the management of government investment especially the construction projects also emerge in endlessly.

### 3.2 Professional institution agent construction mode

For this model, the management and construction of government investment projects will be organized entirely by a new institution that can be called as “agent construction center” and set up as the nature of administrative or public institutions by government [8]. At present, some domestic areas’ public projects are just under this mode, such as “Shenzhen Public Work Bureau”, “Anhui Public Welfare Projects Construction Management Center” and so on. The advantage of this model is the government can manage easily due to the convenient coordination of the various problems in construction; and its disadvantage is the government has to establish new institutions which can’t yet afford the responsibility of over budget.

### 3.3 Enterprises agent construction mode

The mode of enterprises agent construction can be divided into government-designated enterprises mode and enterprises with open competition mode. Government-designated enterprise mode means the construction of public projects will be organized by a number of professional project management companies with stronger competition which are designated by government [9]. At present, the agent-construction system in Chongqing and Wuhan are based on this mode. Its advantage is the wishes of government can be better achieved; the disadvantage is that the designated enterprises can easily collude with the end user to the unscientific estimates, and the designated enterprises’ monopoly may result in the lack of competition as well as low performance of management. Enterprise with open competition mode is a market model that by strict bidding to select professional and sociable project management enterprise to be agent instead of institutions and government. Currently, Xiamen, Beijing, Shanghai and other places have adopted this model. This mode can avoid the unscientific practice and the occurrence of the power-seek-rent effectively.

## 4 The governance structure of different agent-construction system models

According to the project governance theory, the optimization for principal-agent relationship and right distribution process of the public project can be achieved by optimizing the project governance structure. Therefore, it is essential to understand the governance structure for different modes of agent-construction system. We can find the basic governance structure of Chinese agent-construction system through Figure 2.

### 4.1 The governance structure of administrative department agent construction mode

As the basic governance structure shown in Figure 2, we can see that various kinds of government institutions implement the public projects through their internal departments or temporary project management team. In fact, the administrative departments have become the agent of government investment projects in their industries. However, the nature of state property directly decides that the administrative departments can’t get any of the residual claims under this model. This seriously unequal relationship between control rights and residual claims lead to a situation that the administrative departments try to obtain profit for themselves by using their information advantages instead of doing their best to improve the management level of public projects, and then the efficiency of investment can be imagined.

### 4.2 The governance structure of professional institution agent construction mode

The advantage of this mode is that the projects will be implemented by the government agencies with a good command of the construction field. Under this mode, the relations between project stakeholders will be better traded-off to ensure investment efficiency as well as provide the prerequisite for the quality of the project. On the other hand, although the professional institution acts as the owner of the project in the construction period, it is a government institution in fact and the principal-agent is really an internal relationship at all. So the government professional institution can’t get any of the residual claims even though it is solely responsible for the project. It can be seen the mode fails to solve incentive problem efficiently and the institution may still damage the investor’s interests for personal goals.

Figure 2  The basic governance structure of agent-construction system in public projects

### 4.3 The governance structure of enterprises agent construction mode

The professional project management enterprise will turn into the temporary owner of the government investment projects through the construction period whether the mode of government-designated enterprises or enterprises with open competition. With the restriction of public property, part of the ownership would be transferred to the enterprises from the government. That means the decision control rights are separated from the operation rights so the agent can control the transformation of the assets according to the rights of prospective design, construction contractor tendering, contract negotiation, payment control and claim and so on. With the control rights, the agent can obtain part of the residual claims. Therefore, the agent has become into the project governance body during the construction of the investment projects and will do its best to obtain the acquisition of residual claims through the way of improving the management level as well as controlling the behavior of the stakeholders. This is the greatest advantage of the model different from others.

## 5 Conclusion

From the above analysis, we can see that the enterprises agent construction model has certain advantages in its operating mechanism as well as governance structure than others, and it is suitable for the development trend of the agent-construction system of government investment projects in China. It should also be awared simultaneously that the development of the agent-construction system in China is still in the initial stage, and the existence of some transitional models has their own rationality and necessity at present. Therefore, in order to enhance the efficiency of government investment and the management level of agent-construction system, the main researches on the agent-construction system of government investment projects are how to develop effective systems and regulations to optimize its governance structure based on the characteristics of different models.

##### References

[1]	Wan Jian-ying, Liu Fan. Research on the Principal-agent Relation of Agent-construction System in Government Investment Projects. Business Culture, 2007(4): 184-185 (in Chinese)

[2]	Hou Xiao-xian. An Analysis on Authorized Representation Relation in Government-invested Projects under Agent Construction System [J]. Journal of Audit & Economics, 2009, 24(1):87-91 (in Chinese)

[3]	Yan Ling, Yin Yi-lin. Public Project Governance [M]. Tianjin University Press, 2006:108-115 (in Chinese)

[4]	Yan Ling, Zhou Guo-dong. Investment Project Based on Project Governance Theory [J]. Journal of Beijing Institute of Technology (Social Science), 2008, 10(6):44-49 (in Chinese)

[5]	Chen Yuan-cheng. Research on Agent Construction System Non-profit Government Invested Projects. Guangxi University Master’s Thesis, 2008:14 (in Chinese)

[6]	Yan Ling, Yin Yi-lin. The Improvement of Agent-construction System in Public Project in China Based on Project Governance [J]. Proceedings of IRNOP VII Project Research Conference. 2006:70-81

[7]	Yin Yi-lin, Yan Xiao-yan. Theory and Practice of Agent Construction in Public Project [M]. Tianjin University Press, 2006:17-18 (in Chinese)

[8]	Li Ying-fan, Jiang Cang-ru. Research and Practice of the Administrative Mode of the Construction-agent System of Government Projects [J]. Journal of Wuhan University of Technology, 2009(2):137-140 (in Chinese)

[9]	Zhan Yan. Research on the Management Mode of Agent-construction System in Government Investment Projects. Engineering and Construction, 2007, 21(6):839-840 (in Chinese)