# Application Research of BOT in Water Conservancy Project
—Case Study in Huzhou Tiger Lake Reservoir

1.HU Qi-chang  2.YAN Yan  3.JIANG Han-zhao

Department of Economics and Management, Zhejiang Water Conservancy and Hydropower College, Hang Zhou, P.R. China, 310018

Abstract  Tiger Lake Reservoir in Huzhou city has adopted BOT in its financing and construction by introducing private investment to make up insufficiency of government investment for infrastructure. This paper comprehensively elaborates Tiger Lake Reservoir BOT from project progress, project financing, project franchising, project policies treating, the raw water supply, project regulation, and so on. Some experiences are summed up and a number of issues which need to perfect are discussed: raw water price adjustment, project functional definition and reasonable assurance of the government.

Key words  BOT, Tiger Lake Reservoir, Private investment, Case study

## 1 Introduction

Huzhou city is the central city in the north of Zhejiang province, south bank of Taihu Lake, and is a historical and cultural city well-known as Silk culture. By the end of 2008, whole city’s land area is 5818km2 and the total population is 2,585,000. Since reform and opening up, Huzhou economics develops very fast, level of urbanization gradually rise year by year. In 2008, the city achieved a 103.489 billion Yuan of GDP; 36,700 Yuan of per capita GDP, the city’s fiscal revenue achieved 13.378 billion Yuan. The city’s per capita income of urban and rural residents has increased steadily, in the end of the year 2008, urban residents per capita disposable income reached 21,604 Yuan, the farmers per capita net income reached 10,751 Yuan[1].

An average total amount of water for many years in Huzhou City is 3.946 billion m3, only 4% of the province average amount, per capita possession of water resources in the city is 1534m3 per person, only 57% of the province’s average 2710m3 per person. At the same time, flood disaster and drought alternately co-exist. Since the founding of the new China, there have been 37 times of floods and droughts, among which, there are 20 times of floods, one time every 2.7 years; 17 times of droughts, one time every 3.2 years. In Huzhou city, because of low current flood control standards, poor infrastructure, less regulation and control on engineering, it is difficult to defense strong typhoons, the rain, harms of basin-wide and sudden floods, heavy regional rain on small and medium-sized basin[2].

In order to solve future water use conflict and flood control of East Tiaoxi River, Huzhou municipal government decided to build the Tiger Lake Reservoir. Tiger Lake Reservoir is located in the Dixi River, a branch river of East Tiaoxi, it is a medium-sized reservoir mainly in flood control, combined with water supply, irrigation and so on. Tiger Lake Reservoir’s catchment’s area is 110 square kilometers, the average river flow is 86220 km3, the total reservoir capacity is 99.66 million m3, the normal water storage capacity is 72.07 million m3, adjusted capacity is 68.13 million m3, flood control capacity is 35.03 million m3, the scale of daily water supply is 20 million m3, annual water supply scale is 63.42 million m3，Increase in irrigation water is 1.83 million m3, which can ensure the supply of water resources for Huzhou’s economic and social sustainable development[3].

## 2 Characteristics of BOT in Tiger Lake Reservoir

### 2.1 Project progress

Total estimated investment of Tiger Lake Reservoir project is 857,500,000 Yuan, 652 million Yuan investment in reservoirs, 205.5 million Yuan investment in pipeline. In July 2003, municipal government held a Tiger Lake Reservoir construction meeting and the reservoir project leading group and reservoir-building headquarter were set up in the first meeting to co-ordinate the implementation of the reservoir construction. Municipal government put forward overall objective which the current government completes construction and determine the financing envision of financial capital as a guide and the use of market mechanisms to raise funds for construction.

Before September 2003, survey report of reservoir inundation investigation was completed; before October 30, project proposal was completed on time; before December 30，reports ranging from project feasibility study, engineering geological survey , the project environmental impact assessment, the project of soil and water conservation program design to geology disaster assessment and thematic were completed; Before June 30, 2004, preliminary design of the project was coming into being. In August 2005, Huzhou municipal government signed Tiger Lake reservoir and water diversion projects franchise agreement with General Water of China Co., Ltd. In October 2005, all preparatory work had been successfully completed. On December 30, 2005, the main dam of the reservoir began to be constructed. On December 26, 2006, valley was successfully cut-off by the reservoir. On May 30, 2008, the reservoir formally stored water.

### 2.2 Project finance

Tiger Lake Reservoir and water diversion projects was Huzhou city’s largest infrastructure projects concerning flood prevention and water resources allocation with large-scale investment, long period of construction as well as with social, policy-oriented, highly-effective and scientific systems engineering. However, how to raise full funds for construction? How to take full advantage of the market mechanism to raise funds for construction? How to use the market mechanism to operate and manage the project after completion? All of these issues really caught concerns.

In the pre-construction of Tiger Lake reservoirs, Municipal government put forward the financing envision of financial capital as a guide and the use of market mechanisms to raise funds for construction. Therefore, it was the first time to implement risk assessment and tenders in large and medium-sized reservoir in Zhejiang. Through projects recommended, loan finance, risk assessment, investment tenders, and preferred targets, to achieve the goal of market-oriented financing. The beginning financing thought of Huzhou city is to use the raw water supply and reservoir downstream land development to attract investment, and the latter, because of the state’s tightening of land development, was unable to operate reservoir downstream land, therefore, public bidding program was identified to use the price of raw water as the main subject and a comprehensive score for the basic method, which effectively avoid government investment risks and reflects the open, just and fair principles. In August 2005, the city government and General Water of China Co., Ltd signed a franchise agreement.

Total investment of project was estimated at 857.5 million yuan, of which 652 million yuan in reservoirs, 205.5 million yuan in water diversion pipeline. Taking into account the reservoir has a certain public service functions of flood prevention and disaster reduction, through investment sharing according to the public and non-public ratio of the reservoir functions, Huzhou city government decided to freely invest 200 million yuan to the Project Company (General Water of China (Huzhou) Co., Ltd.), the remaining 657.5 million yuan construction funds was raised by the Project Company. Pre-project costs were borne by the Project Company. Administrative charges but above the provincial parts during the construction period were exempted from Huzhou city government. Project Company itself financed 36,689,400 U.S. dollars, together with 5 billion loans disbursed by Huzhou branch and Beijing Branch of ICBC，all the necessary construction funds of Tiger Lake Reservoir were in place.

### 2.3 Project franchise right

2.3.1 Franchise right granted

Huzhou city government granted the Project Company to enjoy the following franchises during the franchise period: investment, construction and operation of project facilities; obtaining land use rights and the land use of reservoir and pumping station site according to the rules, possession of pipeline land’s other rights and the protection of upstream water resources, and storage of raw water in reservoirs from the upstream, the raw water supplies to Huzhou City Tap Water Company and charges of raw water, franchise period is 30 years.

The Project Company must undertake flood control and disaster relief, and must do a good job in flood control and drought relief under Huzhou Municipal Flood Control and Drought Relief Headquarters, the losses due to implementation of government directives are borne by government. The Project Company should ensure the downstream irrigation water requirements under the agreement.

2.3.2 Termination of franchise right

(1) Early termination. Early termination means in the following aspects: First, if the project did not fulfill the agreement, such as, unauthorized transfer, mortgage, rent franchisees, and business termination or temporary closure without authorization which brings serious consequences to public interests and security, Huzhou city government have the right to early terminate the agreement; Second, if Huzhou city government withdraw or cancel all or part of franchise in advance, or municipal government causes serious consequences for the performance of its obligations under the agreement, the Project Company have the right to early terminate the agreement; Third, early termination because of force majeure events. Early termination caused by the Project Company’s breach of contract, the Project Company should bear the compensation responsibility, under the premise that the government agrees to transfer project facilities, the Project Company can transfer to the government or a third party, the transfer price is determined based on the assessed value. Early termination due to government default, the government should bear the liability for breach of contract, if the Project Company propose or agree to transfer project facilities; the government should pay the transfer price. Early termination due to force majeure factors, by mutual consent, the Project Company can transfer the project facilities to the government，the transfer price is based on the assessed value by the two parties.

(2) Operation expiration. When operation period expire, franchise right is terminated, the Project Company should free transfer all facilities, documents, and archives to city government or designated agency, and ensure compliance with relevant requirements. The Project Company should carry out guard duties in good faith to protect the normal production and services before the formal handover.

### 2.4 Policies to deal with

Levy (rent) land for projects and transfer and resettlement of residents in the reservoir and etc. are carried out by the Huzhou city government entrusted by the Project Company. Costs of transfer and resettlement of residents and land requisition was implemented by a lump sum agreement, the Project Company bear budget policies cost and less than 5% part of over budget policies cost, the Huzhou municipal government is responsible for more than 5% part of over budget policies cost.

### 2.5 Raw water supply

2.5.1 Water quality and water safety

The Project Company should be in accordance with law to protect reservoirs water to ensure water quality is not less than the surface water environmental quality standards (GB3838-2002) 2-type standard. The Project Company should uninterrupted transport the raw water to the delivery point, meet the requirements of water quality, water quantity, water pressure, water service in accordance with the agreement, do a good job in the work of the reservoir bank clearance. The Project Company should comply with relevant state rules and regulations to ensure safe operation of the project facilities.

2.5.2 Water quantity

In addition to force majeure and the project company’s own reasons, during the project initial operation period after completion (within three years), each of basic guarantee water quantity of the project is 54.75 million tons, 58.4 million tons and 62.05 million tons, starting from the fourth year, the basic guarantee water quantity is 63.42 million tons. In other words, if Huzhou Tap Water Company purchases the raw water quantity from the project company does not meet basic water quantity; it will also be charged in accordance with the basic water. Due to shortage of water supply, Tap Water Company should be given compensation for losses by the project company.

2.5.3 Water price

According to the agreement, raw water price in the early operation years（within three years）is determined 1.10 Yuan / cubic meter based on the actual project investment and operation costs, tax policy and bank lending rates and other cost factor, raw water price in the fourth year is temporarily determined 1.10 Yuan / cubic meter. Since the fourth operation year, water price is adjusted in accordance with the changes of above cost factors，the current level of cost factors are carried out in accordance with the agreement，price adjustment is performed according to price adjustment formula. in principle, raw water supply price is adjusted once every three years; and price adjustment shall be reported to the price authorities of Huzhou to audit prices.

2.5.4 Water fee charge

Huzhou City Tap Water Company should pay raw water fee according to actual water supply every two months, and purchase not less than the basic raw water quantity. When Tap Water Company is not timely pay water rates to the Project Company, Huzhou City Finance Bureau will assume the responsibility to pay.

### 2.6 Project regulation

2.6.1 Access regulation

Access method of Tiger Lake Reservoir BOT is first taken by way of open tender, but because of tender abortion, and which leads the adoption of competitive negotiation to determine the market access main body.

2.6.2 Regulation on construction

Tiger Lake Reservoir, as an important infrastructure projects, has the characteristics of society, resources, and monopoly, and because the government does not directly hold, which determines that water conservancy departments need to strengthen construction supervision. So the Tiger Lake reservoir construction headquarters take the following measures:

First, headquarters effectively strengthen the construction regulation by establishment of a sound joint meeting system of construction and leadership group meeting system of bidding, and deploying professional and technical personnel at the scene. Secondly, headquarters establish funds management mechanism to ensure construction funds full in place and used for special purposes. Thirdly, headquarters urge the project owners to implement in accordance with design specifications, and strictly comply with state construction procedures to ensure the quality of the project. Fourthly, headquarters urge the project owners to start the construction in accordance with the requirements of agreement, timely acquire the building dynamics information to ensure content standards, technical standards, construction organizations, implementation progress in line with the agreement.

2.6.3 Regulation on water quality regulation and water service

In the franchise right agreement and the raw water supply agreement, the project company is defined to ensure that water quality cannot be less than 2-type standard of the surface water environmental quality standards and the quality of water supplies, water quantity, water pressure, water service meet the requirements.

2.6.4 Regulation on water price

According to the agreement, because water price in the first four years has been set, so there is no price regulation-related issue. After that, in accordance with the relevant provisions in the “Management Approach of Water Supply Price of Hydraulic Engineering”, water price is adjusted in accordance with the actual project investment and operation costs, tax policy and bank lending rates and other cost factor; price adjustment is performed according to price adjustment formula under the agreement. Since the fourth operation year, in principle, raw water supply price is adjusted once every three years; and price adjustment shall be reported to the price authorities of Huzhou to audit prices.

2.6.5 Regulation on information disclosure

The Project Company submits financial statements and other statements which can comprehensively reflect all aspects of its operation to the city government or designated agency, including balance sheet, profit and loss statement and cash flow statements, as well as cost statement.

In short, project characteristics of Tiger Lake Reservoir BOT can be set forth as the Figure 1.

Error: Reference source not found

Figure 1  Characteristics of tiger lake reservoir BOT

## 3 Inspiration of Tiger Lake Reservoir BOT project

### 3.1 BOT is an important way to the establishment and improvement of water conservancy investment and financing mechanism

Large and medium-sized water conservancy projects often need large-scale capital demand, and government funds are limited, under the condition that the project has a certain degree of operational efficiency and financial repayment ability, by setting the basic rate of investment income and controlling capital investment risks at moderate levels, it can entirely use the market mechanism to raise funds. The addition of foreign and private capital will help alleviate the pressure on government funds, which can help the construction of water conservancy projects that Government can not afford funds and it is in urgent need of construction, which also can help to resolve the conflict between the socio-economic development and water shortage[4].

### 3.2 Operation of attracting investment in accordance with the law is the basis of market-oriented financing for water conservancy projects

Tiger Lake Reservoir construction is a government investment action, but through the implementation of market-oriented operation, in fact, government investment action can turn into market-oriented economic activities of the government. Therefore, Huzhou city government sets up the measurement group by the Development and Reform Commission, Water Conservancy Bureau, Finance Bureau, Construction Bureau, the Legal Office and the construction headquarters, and employ legal counsel, in the framework of laws and regulations, develop ideas and carefully consider, On the one hand, to ensure legitimate and effective investment programs to enhance the sincere cooperation confidence between the two sides and reduce ambiguity; On the other hand, through the normal operation, as far as possible to reduce the risk of civil law[5].

### 3.3 The balanced interests of all parties and reasonable allocation of project risks are prerequisite for a success BOT

Water supply industry is a monopoly, regional industry which possesses these characters of large-scale investment, long-term recovery, constraints by government policy, legal risk, market scope, resources, product capacity and product prices can not free change as the market price, which cause great project risk. In order to ensure the success of fund-raising, it must take into account the interests of all parties and a rational allocation of project risks, which are prerequisites to the success of BOT.

In the Tiger Lake Reservoir BOT, the benefits and losses generated by its own operations and the force majeure events are borne by investors; the benefits and losses arising from government decision-making or regulation should be borne by government. Through the set of raw water supply agreement, policies transaction agreements and payment promise agreements to define the rights and obligations of all parties, government enhances investor confidence. Under the consideration of government and enterprises common interests, government set the basic rate of investment income, that is, to ensure that the investment return rate is the long-term lending rate released by the Peoples Bank of China plus 2 percentage points. In this way, it lets investors have some imagination about investment income during the period of operation and it is conducive to normal operation of the Project Company, at the same time，it ensure that government possesses macro-control capacity of raw water price.

## 4 The need to perfect in Tiger Lake reservoir BOT

### 4.1 To adjust raw water price

Judging from the existing operation of Tiger Lake Reservoir BOT , main revenues of BOT are raw water revenues and power generation earnings, but because water prices and electricity price adjustment model does not fully reflect the market-oriented cost factors, that is to say，the cost of input elements basically are market-based prices, such as labor costs, pharmacy, and changes frequently with the market, but water resources are the basic resources, price is controlled by the government, so prominent contradictions arise from the market characteristics of input prices and the non-market characteristics of output prices, especially in the rapid growth of cost factors prices, the raw water price adjustment often lags behind changes in the cost factor prices. Therefore, in the course of future operations, the investors will demands for improvement in water price when cost factors prices increase, and the government may refuse to price adjustment under consideration for the livelihood of the people, which will leave potential problems in future operation.

In the Tiger Lake Reservoir BOT, the government promises that the raw water price is 1.1 yuan/ton in the first three years of operation, if water resource fee and the manufacturing & distribution cost of tap water are added，the water price will reach more than 3 yuan, which is not only higher than that of other cities，but also higher than the spending power of the general population, so it is not easy for the government to adjust the final tap water price with the change of cost in the future, which will result in serious loss of tap water company，which also forces the government to increase the tap water company’s financial subsidies, which brings a lot of the burden on the government.

In addition, in Tiger Lake Reservoir BOT, in accordance with franchise right agreements, the price of raw water is adjusted once every three years primarily according to the changes of cost factors，but it has a certain degree of difficulty to have accurate knowledge of the changes range of cost factors. How scientific and rational price adjustment formula to determine the water price still need to be constantly replenished and improved.

### 4.2 To define project functions

In general, hydraulic engineering is a combination of flood control, water supply, irrigation, and other functions. In these functions，some possess public functions, some possess non-public functions, in the BOT practice, as a result of the introduction of foreign or private capital, there must be reasonable to determine respective responsible party of these functions as well as their respective rights and obligations. Such as the scheduling and command function of flood control should still be implemented by the government, the investors should unconditionally obey; the Government should give compensation to operators for the losses due to implementation of government directives. But how to compensate and how much compensation need to continuously improve; in addition, the government should ensure irrigation water in the franchise agreement; and it still need to constantly put forward new ideas and new methods whether the day-to-day maintenance cost of the reservoir undertaken by operation company need to be compensated and how much compensation in the future operation.

### 4.3 Reasonable assurance of the government

4.3.1 The issue of government guarantees

“Guarantee Law “provides that state organs will not be allowed as the guarantor. The Ministry of Foreign Trade provides that government agencies generally can not make any form of guarantee or promise for project (such as foreign exchange, loans, guarantees, etc.). If there is an indeed need for guarantee, it must get the consent of the related state’s authorities at first. In addition, the People’s Bank of China also made some restrictions of guarantee. According to these provisions, some scholars believe that the government guarantee of some BOT is not legitimate[6]. In Tiger Lake reservoir BOT, there is promise agreement of government commitment to pay the raw water in the limited time, the legality of such an approach is worthy of discussion.

4.3.2 Restrict competition guarantees

Revenues of water conservancy enterprise depend largely on the price of water and water consumption of households. In order to ensure the contractors have a stable income after that the water supply project is completed, the government pledged not to construct any of the competing water conservancy facilities near this project during the franchise period, and to ensure that the price of water is not too low, so that enterprises of BOT maintains a high rate of investment, in order to avoid excessive competition to cause a decline in operating income, which is a common form of BOT practices. In fact, the government only guarantees “no excessive competition” is necessary because excessive competition will lead to a serious waste of resources[7]. In the franchise agreement of Tiger Lake Reservoir does not make it clear, which may have a certain impact on the future operation.

4.3.3 Purchase guarantees

As investors in BOT bear the greatest risk, they often ask the government to guarantee a minimum return rate on investment, otherwise, their choice of investment options would be very hesitant. This is the important reason why only one company tender for Tiger Lake Reservoir BOT at last. In order to reduce the risk of investor, in the investment of water conservancy project, the government will be required to provide a certain amount of water purchase agreement to ensure future market demand for the project. For example, in Tiger Lake reservoir BOT, the government was required to ensure basic water purchase. Because China’s water price is still constrained by many factors and begin to gradually reflect the supply-demand relationship, but the actual spending power of residents is generally not high, so China’s government departments should retain the rights to determine the services prices, and the project company requests the government to ensure that water consumption is less than the minimum guarantee quantity, the government should give some compensation to project company. Of course, such guarantees are indirect and limited to the market and price guarantees, but not include the project extension, cost overruns, such as commercial risk guarantee. Not to guarantee a fixed rate of return on investment, or BOT become a factual loan program. This wills not only make foreign investors lose the enthusiasm to reduce costs and improve the efficiency; the government will also bear the risk that should not be assumed[8].

## 5 Conclusion

Tiger Lake Reservoir in Huzhou city has adopted BOT in its financing and construction by introducing private investment to make up insufficiency of government investment for infrastructure. Operation in accordance with law, carefully attracting investors is the basis of market-oriented financing for water conservancy projects. The interests of all parties balanced and reasonable allocation of project risks are prerequisite to a success BOT. Some need to perfect in the BOT of Tiger Lake Reservoir: prominent contradictions arise from the market characteristics of input prices and the non-market characteristics of output prices; how to compensate public services of BOT, reasonable assurance of the government.

##### References

[1]	Statistics Bureau of Huzhou City. 2008 National Economic and Social Development Statistical Bullet of Huzhou City[R].2009(in Chinese)

[2]	Water Resources Bureau of Huzhou City. Water Resources Development “Eleventh Five-Year Plan “of Huzhou City[R].2006(in Chinese)

[3]	Water Resources Bureau of Zhejiang Province. Tens of Billions of Water Resources Protection Project Implementation Plan of Zhejiang Province [EB/OL]. http://www.zjwater.com/pages/ attachment/14/attachment_806.doc] (in Chinese)

[4]	Nisangul C. Private Participation in Infrastructure: A Risk Analysis of Long-term Contracts in Power Sector [D]. George Mason University, 2002. 1-5

[5]	People’s Government of Huzhou City. Exploring New Mechanisms for Projects Financing Based on Engineering, Market-oriented[EB/OL].http://slt.zj.gov.cn/pages/document/38/document_ 833. htm] (in Chinese)

[6]	Zuo Ting-liang, Zhao Li-li, TANG Zhi-hui. Analysis on Government Guarantees and Its Application Scope in BOT Projects [J].Soft Science Journal, 2008(1) (in Chinese)

[7]	Zheng Chui-yong.Financing Forms Research on Water Infrastructure Constructions Projects [J]. Journal of Economics of Water Resources, 2002(5) (in Chinese)

[8]	The Application Analysis of Project Finance in the Construction of Water Conservancy Projects. [J]. Journal of Economics of Water Resources, 2006(4) (in Chinese)